OPSYN PLATFORM

Customer Module & Project Pipeline

Implementation Plan

Prepared for: Opsyn Engineering Team

Version: 1.0  |  Date: May 2026

# Table of Contents

# 1. Executive Summary

This document defines the complete implementation plan for the Opsyn Customer Module and Project Pipeline system — a multi-tenant, event-driven platform that spans customer creation, payment processing, and cross-departmental project routing.

The plan is derived from two sources:

- The Opsyn Development Log (session date: 2026-05-17), which documents the current architecture, known bugs fixed, data model constraints, and frontend/backend patterns already in production.

- The Customer Creation & Project Pipeline Implementation Prompt, which specifies the full feature scope required.

Key constraints inherited from the existing codebase:

- User display names are resolved via user.staff_profile.full_name — never user.full_name (which does not exist on the ORM model). Every new query involving actor labels must follow this pattern.

- Router registration order in main.py matters: catch-all /{id}/... routes on tasks_router must be registered after more-specific routers to avoid path shadowing.

- React error boundaries must wrap all modal and detail panel components — the existing ErrorBoundary component created in the last session should be reused.

- Timeline entries everywhere must conform to the TimelineEntry interface: event_type, actor_label (never undefined), body, meta, is_system, created_at.

- All new pipeline stages must handle the case where project.pipeline_template is None, as pipeline_service.py already guards this.

The implementation is divided into 7 sequential phases. Each phase ends with a mandatory checkpoint before the next begins.

# 2. System Architecture Overview

## 2.1 Multi-Tenancy Model

Every database table that stores customer, project, pipeline, or form data must carry a tenant_id column. All API queries must filter by the authenticated user's tenant_id. No cross-tenant data leakage is acceptable at any layer.

## 2.2 External Application Integration Points

Four external applications trigger workflows into the platform:

| External App | Trigger Method | Resulting Platform Action |
| --- | --- | --- |
| Field Tech App | External Task / Webhook | Create customer record + generate payment request |
| HR App | External Task / Webhook | Create customer record, initiate pipeline |
| Sales App | External Task / Webhook | Create customer record, initiate pipeline |
| Coverage Checker App | Redirect to Customer Creation Page | Customer self-completes form → payment → pipeline |
| Finance App | Webhook on payment confirmation | Create project pipeline entry from Finance department |

## 2.3 Core Data Flow

The canonical happy-path flow for any customer creation is:

- External app or customer submits data → Customer record created with tenant_id.

- System auto-generates payment request/link and dispatches it to the customer.

- Customer completes payment → Finance App fires webhook with payment details.

- Platform creates Project Pipeline entry, seeded with Finance department as origin.

- Finance confirms payment → project advances to next department stage.

- Each department sees its stage, fills in required fields, and approves to advance.

- Project completes when all stages are approved.

ℹ  Coverage Checker special path: customer fills creation form directly on the platform, then proceeds through the same payment → pipeline flow.

# 3. Database Design

## 3.1 Design Principles

- All tables include: id (UUID), tenant_id, created_at, updated_at, is_deleted (soft-delete).

- Foreign keys are explicit; ORM relationships use selectinload for async safety — following the existing pattern in router.py.

- No new column named full_name on the User model. Display name resolution always goes through StaffProfile.

- Pipeline stage tables must handle NULL pipeline_template gracefully — matching the guard already in pipeline_service.py.

## 3.2 New Tables Required

### Customer Core

| Table | Key Columns | Purpose |
| --- | --- | --- |
| customers | id, tenant_id, status, source_app, created_by | Master customer record. source_app tracks which external app originated the record. |
| customer_form_submissions | customer_id, form_schema_id, submitted_data (JSONB), submitted_by, stage | One row per form submission per customer per stage. |
| customer_field_values | customer_id, field_definition_id, value (TEXT), department_id, updated_by | Flat field value store. One row per field per customer. Supports progressive completion across departments. |
| customer_audit_log | customer_id, actor_id, action, old_value, new_value, tenant_id | Full audit trail for every field change. |

### Dynamic Form Builder

| Table | Key Columns | Purpose |
| --- | --- | --- |
| form_schemas | id, tenant_id, name, version, is_active, department_id | Versioned form schemas. One active schema per form name per tenant. |
| field_definitions | form_schema_id, key, label, field_type, validation_rules (JSONB), is_required, owner_department_id, visible_from_stage_order, roles_can_edit (ARRAY) | Each row is one field. visible_from_stage_order controls when the field appears in the pipeline UI. |
| field_visibility_rules | field_definition_id, stage_order, department_id, is_required_to_advance | Fine-grained stage × department visibility matrix. |

### Payment Tracking

| Table | Key Columns | Purpose |
| --- | --- | --- |
| payment_requests | id, customer_id, tenant_id, amount, currency, payment_link, status, expires_at | Auto-generated on customer creation. Status: pending ¦ paid ¦ expired ¦ refunded. |
| payment_confirmations | payment_request_id, confirmed_by_app, confirmation_payload (JSONB), confirmed_at | Written by webhook handler when Finance App calls back. |

### Project Pipeline Extensions

| Table | Key Columns | Purpose |
| --- | --- | --- |
| project_stage_approvals | project_id, stage_id, approver_id, approved_at, notes | Tracks manager/team-lead approval per stage before advancement. |
| stage_field_completion | project_id, stage_id, field_definition_id, is_complete | Cache of required field completion state. Queried by advancement validation. |
| external_task_logs | id, tenant_id, source_app, payload (JSONB), status, error, processed_at | Immutable log of every inbound external task/webhook call for debugging and replay. |

ℹ  All JSONB columns are indexed with GIN indexes. All tenant_id columns have composite indexes with common query columns (e.g., tenant_id + status).

# 4. Implementation Phases

Seven phases are defined below. Each phase includes: objective, backend steps, frontend steps, validation gates, and approval checkpoint. Work proceeds sequentially — do not start Phase N+1 until Phase N checkpoint is passed.

PHASE 1 Database Migrations & Seed Data [Sprint 1 — ~3 days]

## 4.1 Phase 1 Objective

Create all new database tables, run migrations, and seed reference data. No API or UI work in this phase. Goal: stable schema that all subsequent phases build on.

### 4.1.1 Backend Steps

- Write Alembic migration scripts for all tables listed in Section 3.2, in dependency order: form_schemas → field_definitions → field_visibility_rules → customers → customer_field_values → customer_form_submissions → payment_requests → payment_confirmations → project_stage_approvals → stage_field_completion → external_task_logs → customer_audit_log.

- Add tenant_id to any existing table that lacks it (audit via schema introspection before writing migration).

- Add GIN indexes on all JSONB columns. Add composite indexes on (tenant_id, status) for customers, payment_requests, and external_task_logs.

- Seed one test tenant with: one form schema, five field definitions covering both text and select types, one payment_request in 'pending' status linked to a mock customer.

- Run migration against a staging database. Confirm rollback script also works cleanly.

### 4.1.2 Validation Gates (Phase 1 Checkpoint)

- All migrations run without error on a clean database.

- Rollback brings schema to exact prior state.

- Seed data is queryable; tenant isolation confirmed (query with wrong tenant_id returns zero rows).

- No existing tables have been modified in a breaking way.

ℹ  Do not proceed to Phase 2 until all Phase 1 validation gates pass and the tech lead has signed off on the schema.

PHASE 2 Dynamic Form Builder — Backend APIs [Sprint 1–2 — ~4 days]

## 4.2 Phase 2 Objective

Build the backend APIs that let organization admins define and manage customer form schemas dynamically. No frontend yet — all testing via API client.

### 4.2.1 API Endpoints

| Method | Path | Description |
| --- | --- | --- |
| GET | /api/v1/forms/schemas | List all active form schemas for the tenant. |
| POST | /api/v1/forms/schemas | Create a new form schema (admin only). Returns schema with version number. |
| GET | /api/v1/forms/schemas/{id} | Get schema with all field definitions and visibility rules. |
| PUT | /api/v1/forms/schemas/{id} | Update schema. Creates a new version; old version is archived not deleted. |
| POST | /api/v1/forms/schemas/{id}/fields | Add a field definition to a schema. |
| PUT | /api/v1/forms/fields/{id} | Update a field definition including visibility rules. |
| DELETE | /api/v1/forms/fields/{id} | Soft-delete a field. Cannot delete a field referenced by submitted data. |
| GET | /api/v1/forms/fields/{id}/visibility | Get stage × department visibility matrix for a field. |

### 4.2.2 Backend Implementation Steps

- Create forms_router.py with prefix /api/v1/forms. Register in main.py BEFORE the catch-all tasks_router. (This prevents route shadowing — lesson from the development log.)

- Implement FormSchema ORM model with relationship to FieldDefinition and FieldVisibilityRule. Use selectinload for all nested loads.

- Implement validation engine: field_type enum (text, number, email, phone, select, multiselect, date, file, textarea), validation_rules schema (min_length, max_length, regex, min, max, options_list for select types).

- Implement role-based field access: fields carry roles_can_edit list; API returns only fields the authenticated user's role can see/edit.

- Schema versioning: PUT to an active schema creates version N+1 and archives version N. field_definitions linked to old versions remain queryable for historical submissions.

- All writes emit an entry to customer_audit_log with actor resolved via user.staff_profile.full_name — following the established User name resolution pattern.

### 4.2.3 Validation Gates (Phase 2 Checkpoint)

- All 9 endpoints return correct data for valid requests.

- Tenant isolation: schemas from Tenant A never appear in Tenant B responses.

- Role enforcement: a non-admin user cannot POST /schemas.

- Soft-delete: deleted fields are not returned in schema GET but are preserved in the DB.

- Schema versioning: updating a schema produces a new version; old version is still queryable.

PHASE 3 Customer Module — Backend APIs [Sprint 2 — ~5 days]

## 4.3 Phase 3 Objective

Build all customer management APIs: creation, dynamic data submission per stage, import/export, and webhook handler for external app triggers.

### 4.3.1 API Endpoints

| Method | Path | Description |
| --- | --- | --- |
| POST | /api/v1/customers | Create customer. Triggers payment request generation. |
| GET | /api/v1/customers | List customers for tenant with filters (status, source_app, date range). |
| GET | /api/v1/customers/{id} | Get customer with all field values and current pipeline state. |
| PATCH | /api/v1/customers/{id}/fields | Submit or update field values for a specific stage. Validates required fields for current stage. |
| GET | /api/v1/customers/{id}/fields | Get field values filtered by requester's department and role visibility. |
| POST | /api/v1/customers/import | Bulk import via CSV/JSON. Returns import report with row-level errors. |
| GET | /api/v1/customers/export | Export customers as CSV. Respects role-level field visibility. |
| POST | /api/v1/external/tasks | Webhook: external app submits customer + task data. Idempotent via external_ref_id. |
| POST | /api/v1/external/payment-confirm | Webhook: Finance App confirms payment. Triggers pipeline creation. |

### 4.3.2 Key Implementation Rules

- POST /customers must atomically: insert customer row, insert payment_request row, and write to external_task_logs (if triggered by external app). Use a single DB transaction. On any failure, roll back all three.

- Payment link generation: integrate with configured payment provider (configurable per tenant in a payment_config table). If no provider configured, generate an internal pending link. Never block customer creation on payment provider errors — log and flag, do not raise HTTP 500.

- POST /external/tasks must be idempotent. External apps may retry on network failure. Use external_ref_id as a unique key; duplicate submissions return 200 with the existing record, not an error.

- POST /external/payment-confirm: validate HMAC signature of the webhook payload. On valid payment, call the existing start_pipeline service using the correct argument order: start_pipeline(project_id, template_id, db, current_user) — the argument order bug documented in the development log must not be reintroduced.

- If no pipeline template exists for the department, seed the 5-stage fallback (New → Assigned → In Progress → Review → Done) using the TASK_STAGES seeding logic already established in auto_generator.py.

- Field value writes: validate each submitted value against the field_definition's validation_rules before persisting. Return structured field-level errors, not a generic 422.

- Actor labels in audit logs: always resolve as (user.staff_profile.full_name if user.staff_profile else user.username) if user else 'System'.

### 4.3.3 Validation Gates (Phase 3 Checkpoint)

- Customer creation atomicity: if payment_request insert fails, customer row is not persisted.

- Idempotency: sending the same external task twice returns 200 both times; DB has one record.

- HMAC validation: tampered payment-confirm webhooks return 401.

- Field visibility: a GIS department user cannot read Field Technician department fields.

- Export: only fields the user's role can see appear in the export CSV.

PHASE 4 Project Pipeline — Stage Advancement & Approvals [Sprint 2–3 — ~4 days]

## 4.4 Phase 4 Objective

Extend the existing pipeline system with stage-based field completion validation, approval gates, and push-back logic. Build on the fixes already in pipeline_service.py and ProjectPipelinePage.tsx.

### 4.4.1 Backend Steps

- Extend pipeline_service.py advance_stage function: before advancing, query stage_field_completion for all is_required_to_advance fields at the current stage. If any are incomplete, raise HTTP 422 with a structured list of missing fields. The existing None-template guard must be preserved.

- Add approval gate: if the stage requires approval (configurable per stage in the pipeline template), check project_stage_approvals for an entry with approved_at set. If missing, return HTTP 403 with reason 'Awaiting approval'.

- New endpoint POST /api/v1/projects/{id}/stages/{stage_id}/approve: manager/team-lead role only. Writes to project_stage_approvals. Emits activity log entry using the TimelineEntry format already used by ActivityTimeline.

- New endpoint POST /api/v1/projects/{id}/stages/{stage_id}/push-back: allows reverting to previous stage with a mandatory reason comment. Log to project activity timeline.

- Notification dispatch on stage transition: fetch all department members (users with matching department_id and tenant_id), emit in-app notifications. Use existing notification pattern if present; otherwise create a simple notifications table and dispatch function.

### 4.4.2 Frontend Steps

- Extend the ProjectPipelineStepper component (built in the last session) to show: required fields checklist per stage, approval status badge, Approve button (role-gated), Push Back button with required comment modal.

- Stage field checklist: query GET /api/v1/customers/{id}/fields filtered to the current stage. Mark each required field as complete/incomplete. Show inline nudge when fields are missing.

- All pipeline state mutations must be wrapped in the existing ErrorBoundary — reuse the component created in the last session.

### 4.4.3 Validation Gates (Phase 4 Checkpoint)

- Advance blocked when required fields are missing: API returns 422 with field list.

- Advance blocked when approval is required but not given: API returns 403.

- Approval by non-manager returns 403.

- Push-back without reason comment returns 422.

- Stage transition fires notification: confirm department members receive notification records.

PHASE 5 Frontend — Customer Pages & Form Builder UI [Sprint 3 — ~5 days]

## 4.5 Phase 5 Objective

Build the complete frontend customer management UI: customer list page, customer detail page with progressive field completion, and the admin-facing dynamic Form Builder.

### 4.5.1 Customer List Page

- Route: /customers. Data from GET /api/v1/customers. Show: customer name, status badge, source app tag, created date, assigned department, action menu.

- Filters: status, source_app, date range, department. Filters are URL-param driven (shareable links).

- Columns are role-filtered: users without export permissions do not see the Export button.

- Clicking a row opens the Customer Detail page.

### 4.5.2 Customer Detail Page

- Route: /customers/:id. Tabbed layout: Overview | Fields | Timeline | Payment | Pipeline.

- Fields tab: renders form fields dynamically from GET /api/v1/customers/{id}/fields. Groups fields by department. Only fields visible at the current pipeline stage (or already completed in past stages) are shown. Each field shows: label, current value, which department owns it, whether it is required for the current stage.

- Editable fields: submit via PATCH /api/v1/customers/{id}/fields. Inline field-level error display matching the structured error response from the backend.

- Timeline tab: reuse the existing ActivityTimeline component. Feed it entries from GET /api/v1/customers/{id}/timeline, formatted as TimelineEntry objects.

- Payment tab: show payment_request status, payment link (copyable), confirmation details if paid.

- Pipeline tab: embed ProjectPipelineStepper from Phase 4.

- Wrap all tabs in ErrorBoundary — reuse the existing component.

### 4.5.3 Form Builder UI (Admin Only)

- Route: /settings/forms. List all form schemas for the tenant. Show name, version, field count, last updated.

- Schema editor: drag-and-drop field ordering. Add field panel: select field_type, set label, key, required toggle, validation rules, owner department, visible_from_stage_order, roles_can_edit checkboxes.

- Visibility matrix: a grid of stage × department checkboxes per field. Maps to field_visibility_rules API.

- Save creates a new schema version. Show diff summary: 'N fields added, M fields changed' before confirming.

- No direct delete of fields with submitted data — show warning and offer to archive instead.

### 4.5.4 Validation Gates (Phase 5 Checkpoint)

- Non-admin users cannot navigate to /settings/forms.

- Customer detail: field values load correctly, only stage-appropriate fields are shown.

- Submitting an invalid field value shows field-level error inline.

- Form builder save creates new version; old version still queryable via API.

- All pages render without blank-screen errors (ErrorBoundary catches failures gracefully).

PHASE 6 Coverage Checker Flow & External App Integrations [Sprint 4 — ~3 days]

## 4.6 Phase 6 Objective

Implement the Coverage Checker special flow and harden all external application integration points.

### 4.6.1 Coverage Checker Flow

- A public-facing Customer Creation Page is required — accessible without authentication, scoped to a tenant via a URL token (e.g., /apply/{tenant_slug}).

- Page renders the tenant's active customer form schema. Only fields marked as visible at stage 1 (creation stage) are shown.

- On submit, calls POST /api/v1/customers with source_app = 'coverage_checker'. Returns a payment link. Redirect customer to payment link.

- On payment completion, Finance App webhook fires → pipeline created as per Phase 3 logic.

### 4.6.2 External App Integration Hardening

- Implement HMAC-SHA256 signature verification for all inbound webhooks (/external/tasks, /external/payment-confirm). Shared secret configurable per tenant in integration_config table.

- Implement retry-safe idempotency for all external endpoints using external_ref_id.

- All inbound payloads are logged to external_task_logs before any processing — so replays are possible even if downstream processing fails.

- Implement a webhook replay endpoint (admin only): POST /api/v1/admin/external-tasks/{id}/replay. Re-processes the stored payload.

- Rate limiting: external endpoints accept max 100 requests per minute per tenant. Return 429 with Retry-After header on breach.

### 4.6.3 Validation Gates (Phase 6 Checkpoint)

- Coverage Checker page loads without authentication for a valid tenant_slug.

- Tampered webhook signature returns 401.

- Duplicate external_ref_id returns 200 with existing record, no duplicate DB rows.

- Replay endpoint successfully reprocesses a previously failed webhook.

- Rate limit: 101st request within a minute returns 429.

PHASE 7 Security Hardening, Testing & Deployment [Sprint 4–5 — ~4 days]

## 4.7 Phase 7 Objective

Complete security hardening, write the full test suite, run end-to-end validation, and prepare for production deployment.

### 4.7.1 Security Hardening

- RBAC audit: enumerate every new API endpoint. Map required roles. Confirm all role checks use the same middleware pattern as existing endpoints — no custom inline role checks that could be bypassed.

- Tenant isolation audit: run automated tests that authenticate as Tenant A and attempt to query Tenant B resources across all new endpoints. All must return 404 or 403, never Tenant B data.

- Field-level permission audit: test every combination of role × field ownership. A Field Technician should not read or write GIS department fields and vice versa.

- Input sanitization: all JSONB payload fields must be sanitized before storage. No raw HTML accepted in text fields. Validate file upload MIME types on customer_form_submissions file fields.

- SQL injection: all queries use SQLAlchemy parameterized statements — no raw string interpolation.

### 4.7.2 Test Suite

- Unit tests: validation engine (all field types, all rule types), payment request generation, HMAC verification, pipeline advance guard logic, form schema versioning.

- Integration tests: full customer creation flow end-to-end (create → payment request → webhook → pipeline created). Coverage Checker flow. Push-back flow. Approval gate flow.

- Regression tests: re-run tests for the three bugs fixed in the development log (blank page on task card click, pipeline 'NOT STARTED' on auto-generated projects, AttributeError on full_name) to ensure they do not regress.

- Load test: simulate 50 concurrent external webhook calls to /external/tasks. Verify idempotency holds under concurrency.

### 4.7.3 Deployment Steps

- Rebuild backend Docker image: docker compose build backend.

- Apply all Alembic migrations on production database (with snapshot backup first).

- Restart backend container: docker compose up -d backend.

- Monitor docker compose logs -f backend for 10 minutes. Confirm zero AttributeError, zero unhandled exceptions.

- Smoke test: open a task card, click timeline tab — confirm no blank page. Create a test customer from the Coverage Checker URL — confirm pipeline is created with visual stepper.

- Confirm all existing functionality is intact: task board, task detail modal, project pipeline stepper, activity timeline.

### 4.7.4 Final Validation Gates

- All automated tests pass.

- No regressions on the three bugs from the development log.

- Zero cross-tenant data leaks confirmed by automated tenant isolation tests.

- Production deployment smoke test passes all checks above.

- Tech lead sign-off on completed deployment checklist.

# 5. Sprint Plan & Timeline

| Sprint | Phases | Key Deliverables | Duration |
| --- | --- | --- | --- |
| Sprint 1 | Phase 1 + Phase 2 | All DB migrations, seed data, Form Builder backend APIs | ~7 days |
| Sprint 2 | Phase 3 + Phase 4 (backend) | Customer APIs, webhook handlers, pipeline stage validation | ~6 days |
| Sprint 3 | Phase 4 (frontend) + Phase 5 | Pipeline stepper UI, Customer pages, Form Builder UI | ~7 days |
| Sprint 4 | Phase 6 + Phase 7 (start) | Coverage Checker flow, integration hardening, security audit | ~5 days |
| Sprint 5 | Phase 7 (complete) | Full test suite, load test, production deployment | ~4 days |

ℹ  Timeline assumes one senior full-stack engineer and one frontend engineer. Solo development: add approximately 40% to each sprint estimate.

# 6. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Route shadowing re-introduced when registering new routers in main.py | High | Document router registration order in main.py comments. Add integration test that hits all known shadowing-prone paths. |
| User.full_name accessed directly in new code (regression of known bug) | High | Add a linting rule or pre-commit hook that flags any .full_name access on User model. Code review checklist item. |
| Pipeline start_pipeline called with wrong argument order | High | Write a unit test for start_pipeline argument order. Type-annotate all parameters in pipeline_service.py. |
| Payment webhook processed twice under concurrent retries | Medium | Idempotency key (external_ref_id) with DB unique constraint. Load test concurrent duplicate webhooks in Phase 7. |
| Form schema changes break existing customer submissions | Medium | Schema versioning: submissions store form_schema_id. Old versions preserved. Never delete field_definitions. |
| Coverage Checker public page exposes customer data to unauthenticated users | High | Public page only accepts POST (create); never returns existing customer data. Tenant scoped via slug token. |
| Blank page regression in React (no ErrorBoundary on new components) | Medium | Enforce ErrorBoundary wrapping as a PR review checklist item for all new page-level and modal components. |

# 7. Architecture Invariants (Must Never Violate)

These rules are derived directly from the Opsyn Development Log and must be enforced throughout all phases:

### User Display Name Resolution

Always and only:

(user.staff_profile.full_name if user.staff_profile else user.username) if user else 'System'

Never access user.full_name — it does not exist on the User ORM model.

### ORM Eager Loading for Async Context

Any query that accesses user.staff_profile must chain .selectinload(User.staff_profile) onto the query. Lazy loading fails in async context.

### Router Registration Order

In main.py: specific routers (e.g., /api/v1/forms, new customer routers) must be registered before catch-all routers (tasks_router with /{task_id}/...). Comments in main.py must document this ordering constraint.

### Timeline Entry Format

All activity timeline data — for tasks, projects, and customers — must conform to the TimelineEntry interface. actor_label must never be undefined or null. The is_system boolean must always be explicitly set.

### Pipeline Template Null Safety

All pipeline service functions must guard: if project.pipeline_template else {}. Auto-generated projects may have no template. The 5-stage fallback seeding must be used in this case.

### Hook File Patterns (if extending Claude Code hooks)

Any new flag file write must use safeWriteFlag(). Hooks must silent-fail on all filesystem errors. Hooks must honor CLAUDE_CONFIG_DIR env var.

# 8. Appendix — Deployment Checklist

Use this checklist after every phase deployment to staging, and again for production:

### Backend

- docker compose build backend — no build errors

- docker compose up -d backend

- docker compose logs -f backend — zero AttributeError, zero unhandled exceptions for 10 minutes

- All Alembic migrations ran successfully (alembic history shows correct head)

- Seed data present and queryable

### Functional Smoke Tests

- Open a task card → timeline tab loads without blank page

- Create an external task → confirm project pipeline shows visual stepper with stages

- Test Advance Stage and Push Back buttons on project pipeline page

- Create a customer via Coverage Checker URL → payment request generated → webhook → pipeline created with correct stages

- Admin opens Form Builder → creates schema with two fields → saves → version increments

### Security Checks

- Attempt cross-tenant API call → returns 403 or 404, never Tenant B data

- Send tampered webhook → returns 401

- Non-admin attempts to create form schema → returns 403

- Send duplicate external_ref_id → returns 200 with existing record, no duplicate DB row

END OF IMPLEMENTATION PLAN

Opsyn Platform  |  Customer Module & Project Pipeline  |  v1.0  |  May 2026