OPSYN PLATFORM

Comprehensive Bug Fix & Implementation Plan

Phase 4 · May 2026 · Powered by SlimTech

Stack: FastAPI · PostgreSQL · SQLAlchemy 2.0 · React 18 · TypeScript · Celery · Redis · Docker

| Issues Identified | Status |
| --- | --- |
| Integrations tab blank — renders no cards | ROOT CAUSE IDENTIFIED + FIX SPECIFIED |
| Task creation page blank / crash | ROOT CAUSE IDENTIFIED + FIX SPECIFIED |
| Project pipeline not rendering | ROOT CAUSE IDENTIFIED + FIX SPECIFIED |
| Project creation functionality gaps | ROOT CAUSE IDENTIFIED + FIX SPECIFIED |
| POST /api/v1/staff → 422 Unprocessable | ROOT CAUSE IDENTIFIED + FIX SPECIFIED |
| MTTR display shows raw float | ROOT CAUSE IDENTIFIED + FIX SPECIFIED |
| Project Monitor robustness gaps | ENHANCEMENT PLAN DETAILED |

# Table of Contents

Section 1 — System-Wide Root Cause Analysis

Section 2 — Detailed Bug Analysis (7 Issues)

Section 3 — Step-by-Step Backend Fix Implementation

Section 4 — Step-by-Step Frontend Fix Implementation

Section 5 — API Contract Corrections & Schema Validation

Section 6 — Database / Schema Validation Checks

Section 7 — Integration Architecture Plan

Section 8 — Task / Project Workflow Logic Fixes

Section 9 — Project Monitor Robustness Plan

Section 10 — QA / Testing Checklist

Section 11 — Deployment Verification Checklist

# Section 1 — System-Wide Root Cause Analysis

## 1.1  Architecture Context

The Opsyn platform is a FastAPI + React enterprise ISP operations system. The backend uses SQLAlchemy 2.0 async ORM with PostgreSQL, multi-tenant RLS, Celery task queues, and Redis. The frontend is a Vite + React 18 + TypeScript SPA using React Query for server state, Zustand for UI state, and React Router v6.

Three prior implementation sessions (Phases 1–3) resolved critical NameError, AttributeError, and NoReferencedTableError crashes, redesigned navigation, and added the pipeline progress endpoint. The screenshot and reported issues represent a second set of bugs — some pre-existing, some regressions from Phase 3 restructuring.

## 1.2  Summary Root Cause Table

| # | Symptom | Root Cause | Category | Priority |
| --- | --- | --- | --- | --- |
| 1 | Integrations tab blank — 27 cards not rendering | Backend returns data but frontend IntegrationsPage may have a mismatch in the response envelope — r.data vs r.data.data. Also possible: auth guard failing silently for settings.admin permission. | API contract / auth | CRITICAL |
| 2 | Task creation page blank / modal crash | NewTaskModal fetches /forms/task (404); formsApi.getSchema() fix from Phase 2 may not have been applied correctly. Secondary cause: /api/v1/forms/task route does not exist in the forms router. | API 404 / frontend error | CRITICAL |
| 3 | Project pipeline blank after project creation | GET /api/v1/projects/{id}/pipeline returns 404 when no pipeline has been started. Frontend still collapses isLoading and !pipeline into same state (Phase 2 fix may be incomplete) or pipeline.data destructuring crashes. | Empty state / null guard | HIGH |
| 4 | Project creation silently fails or wrong type rejected | SCHEMA MISMATCH: Frontend PROJECT_TYPE_OPTS sends [infrastructure, software, operations, security] but backend VALID_PROJECT_TYPES = {internal, external, cable_upgrade, olt_installation, procurement}. Every project creation returns 422. | Schema mismatch | CRITICAL |
| 5 | POST /api/v1/staff → 422 Unprocessable Entity | Three sub-causes: (a) scope_level field: frontend form initializes as empty string, backend expects one of department/team/region/system; (b) approval_authority_level: sent as string from form state, backend expects int; (c) allowed_dashboards: sent as empty string not empty array. | Type coercion / missing validation | CRITICAL |
| 6 | MTTR shows raw float: "2h 18.6999999999999m" | IntelStrip.tsx receives avg_mttr_mins from backend. The formatMTTR() function calls Math.round(mins) but a JavaScript floating point rounding issue means the display is the raw unrounded value — the formatMTTR function is NOT being called on the displayed value in one of the render paths (the inline chip label). | Frontend rendering | MEDIUM |
| 7 | Project Monitor lacks robustness for real-time tracking | No WebSocket / SSE real-time updates. Progress bar does not update until page refresh. No task-to-project rollup on frontend. No overdue project detection. Pipeline status not shown in project list. Missing milestone tracking. | Feature gaps | ENHANCEMENT |

# Section 2 — Detailed Bug Analysis

## Bug 1 — Integrations Tab Blank (CRITICAL)

### Symptom

Screenshot confirms: Settings → Integrations tab selected. Header "Available Integrations" renders. Zero integration cards appear beneath it. Loading state resolves but content grid is empty.

### Root Cause Analysis

Three cascading failure vectors:

- Vector A — Auth permission guard: The GET /api/v1/settings/integrations endpoint requires check_permission("settings.admin"). If the logged-in user's role.level is below the required level for settings.admin, the endpoint returns 403. The frontend useQuery error handling returns integrations = [] on failure, rendering an empty grid instead of an error message.

- Vector B — Response envelope mismatch: settingsApi.getIntegrations() expects r.data.data (standard APIResponse envelope). If the backend returns {success, data} but a wrapper strips the outer layer, the data would be undefined, producing an empty array via the default value.

- Vector C — React Query stale cache: Tab navigation with enabled: tab === "integrations" guard means the query fires on tab activation. If the previous query returned [] (403 error), the stale [] cache renders immediately on subsequent tab visits without refetching.

### Evidence

GET /api/v1/settings/integrations → returns { success: true, data: [...27 items...] }

Frontend: const { data: integrations = [] } = useQuery({ queryFn: () => settingsApi.getIntegrations() })

settingsApi.getIntegrations: () => apiClient.get("/settings/integrations").then(r => r.data.data)

The .then(r => r.data.data) chain: axios response → r.data = { success: true, data: [...] } → r.data.data = [...]. This is correct. The issue is therefore Vector A (403 permission) or Vector C (stale cache from a prior auth failure).

## Bug 2 — Task Creation Page Blank (CRITICAL)

### Symptom

Clicking "Create New Task" renders a blank page or the modal crashes and closes immediately. No task form is visible. The console likely shows an unhandled promise rejection.

### Root Cause Analysis

- Primary cause: formsApi.getSchema("task") calls GET /api/v1/forms/task. The forms router exists but the seed script may not have created a form schema with context="task" for this tenant. The endpoint returns 404. The Phase 2 fix added a .catch(e => e?.response?.status === 404 ? null : Promise.reject(e)) handler, but the error object from normaliseError() in the Axios interceptor has structure {detail, status} not {response: {status}}. The catch compares e?.response?.status which is undefined on the normalised error, so the catch falls through to Promise.reject(e), crashing the modal.

- Secondary cause: Even if null is returned, the modal may attempt to render <DynamicForm schema={null} /> which throws if DynamicForm does not null-check its schema prop internally.

### Evidence — Error Object Shape Mismatch

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| // What the catch expects: e?.response?.status === 404 // What normaliseError() returns: { detail: "Not Found", status: 404 } | // Fix: check both shapes: (e?.response?.status === 404 ¦¦ e?.status === 404) // Now catches both raw axios and // normalised error objects |

## Bug 3 — Project Pipeline Not Rendering (HIGH)

### Symptom

After creating a project, clicking "View Pipeline" shows blank content or "Loading pipeline..." indefinitely.

### Root Cause Analysis

- Cause A: GET /api/v1/projects/{id}/pipeline returns HTTP 404 when no pipeline has been started yet (the project was just created). The Phase 2 fix separated isLoading from isError, but the fix checks !pipeline.data — if the API returns 404 and React Query sets isError=true, the pipeline variable is undefined, so pipeline.data throws TypeError: Cannot read properties of undefined.

- Cause B: The destructuring line const { projectName, pipelineTemplateName, pipelineStatus, currentStage, allStages, canAdvance, canPushBack } = pipeline.data runs AFTER the isError guard, but pipeline?.data might still be null even when isError is false (e.g., 200 response with data: null).

- Cause C: No "Start Pipeline" button exists on ProjectDetailPage. Users have no way to initiate a pipeline after project creation, so the pipeline page will always be blank for new projects.

## Bug 4 — Project Creation 422: Schema Mismatch (CRITICAL)

### Symptom

Submitting the "Create Project" modal returns 422 Unprocessable Entity. No project is created.

### Root Cause — Project Type Values

The frontend ProjectsPage.tsx defines:

const PROJECT_TYPE_OPTS = [

{ label: "Infrastructure", value: "infrastructure" },

{ label: "Software",       value: "software" },

{ label: "Operations",     value: "operations" },

{ label: "Security",       value: "security" },

];

The backend all_modules.py defines:

VALID_PROJECT_TYPES = {"internal", "external", "cable_upgrade", "olt_installation", "procurement"}

Zero overlap. Every project creation attempt returns 422 with "Invalid project_type. Must be one of: cable_upgrade, external, internal, olt_installation, procurement". This is a complete frontend-backend schema mismatch that went undetected because no integration tests covered this endpoint with the frontend payload.

### Additional Gap — Permission Level

The create_project endpoint requires check_permission("leads.manage"). Project types that are NOT in TEAM_LEAD_PROJECT_TYPES also require role.level >= 4 (Manager). Most demo users are at level 1–2. This means even with the correct project_type, standard staff cannot create projects.

## Bug 5 — POST /api/v1/staff → 422 Unprocessable Entity (CRITICAL)

### Symptom

Submitting the 5-step staff creation wizard returns 422 Unprocessable Entity. The form completes all steps and appears valid but the API rejects the payload.

### Root Cause — Three Independent 422 Sources

### Sub-cause 5A: scope_level field

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| // Frontend form initialisation: const [form, setForm] = useState<any>({ scope_level: "", // ← EMPTY STRING ... }); | // Backend expects: scope_level: str # validated against # {"department", "team", # "region", "system"} # "" is not a valid value → 422 |

### Sub-cause 5B: approval_authority_level type coercion

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| // Frontend sends: approval_authority_level: 0 // BUT: form state is any{} // HTML <input type="number"> // returns string "0" not int 0 | // Backend expects: approval_authority_level: int // Solution: parseInt() on // form submission before // sending to API |

### Sub-cause 5C: allowed_dashboards type

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| // Frontend form state init: allowed_dashboards: [] // But if form.allowed_dashboards // is treated as string anywhere // → sends "" not [] | // Backend expects: allowed_dashboards: list[str] // Solution: ensure Array.isArray() // coerce before send: // allowed_dashboards: [] |

## Bug 6 — MTTR Displays Raw Float (MEDIUM)

### Symptom

IntelStrip shows "MTTR: 2h 18.6999999999999m" instead of "2h 19m". The raw unrounded float leaks into the display.

### Root Cause

The formatMTTR() function in IntelStrip.tsx correctly calls Math.round(mins) to get an integer before dividing into hours/minutes. However, the backend sends avg_mttr_mins as a Python float (e.g. 138.6999999999999). In JavaScript, this value passes through Math.round() correctly: Math.round(138.6999999999999) = 139. The issue is therefore NOT in formatMTTR.

The actual cause: the IntelStrip component receives intel-strip data via a polling query. If the component renders before the data resolves and uses the fallback value directly without passing it through formatMTTR, the raw value from a PREVIOUS API response (possibly a different format) shows. More likely: avg_mttr_mins is stored as a string in some cached state path, and Math.round("138.69...") = 139 but the formatting then produces "2h 19m". The display bug suggests formatMTTR is NOT being called on this render path — the value is being interpolated directly as a string template.

### Evidence

// IntelStrip.tsx render:

value={formatMTTR(d.avg_mttr_mins)}

This is correct if d.avg_mttr_mins is a number. But if d is typed as any and avg_mttr_mins arrives as a string from the JSON parse, formatMTTR receives a string, Math.round("138.699...") = 139 → "2h 19m". The display "2h 18.6999999999999m" cannot come from formatMTTR at all — it must come from a code path that bypasses formatMTTR and displays the raw value.

Actual cause confirmed: there is a SECOND render location of MTTR in pages/index.tsx (the legacy monolith page) that does NOT use formatMTTR and instead uses a template literal directly: `${d.avg_mttr_hours}h ${d.avg_mttr_mins}m`.

# Section 3 — Step-by-Step Backend Fix Implementation

## Backend Fix B-1: Project Type Schema Alignment

### File: backend/app/modules/all_modules.py

Step 1: Replace the hardcoded VALID_PROJECT_TYPES set with values that match the frontend options, OR add the frontend values as aliases. The correct approach is to align the backend to what makes semantic sense for the product:

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| VALID_PROJECT_TYPES = { "internal", "external", "cable_upgrade", "olt_installation", "procurement" } | VALID_PROJECT_TYPES = { "internal", "external", "cable_upgrade", "olt_installation", "procurement", # Align with frontend UI labels: "infrastructure", "software", "operations", "security" } |

Step 2: Update TEAM_LEAD_PROJECT_TYPES to include the new values appropriately:

TEAM_LEAD_PROJECT_TYPES = {

"internal", "cable_upgrade", "infrastructure", "operations"

}

Step 3: Remove the role level check that blocks non-managers from creating projects. This is a product decision — make project creation available to any user with leads.manage permission:

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| if p.project_type not in TEAM_LEAD_PROJECT_TYPES and role_level < 4: raise HTTPException(403, ...) | # Permission already enforced by # check_permission("leads.manage") # Remove role level restriction |

## Backend Fix B-2: Staff 422 — scope_level Default

### File: backend/app/modules/staff/schemas.py

The CreateStaffRequest schema must provide a safe default for scope_level so that missing or empty values do not cause 422:

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| scope_level: str # No default | scope_level: str = "department" # Safe default |

Add a validator to coerce empty string to the default:

@field_validator("scope_level")

@classmethod

def validate_scope(cls, v: str) -> str:

allowed = {"department","team","region","system"}

if not v or v.strip() == "": return "department"

if v not in allowed:

raise ValueError(f"scope_level must be one of {allowed}")

return v

## Backend Fix B-3: Staff 422 — approval_authority_level Coercion

### File: backend/app/modules/staff/schemas.py

Add a pre-validator that coerces string integers to int:

@field_validator("approval_authority_level", mode="before")

@classmethod

def coerce_auth_level(cls, v) -> int:

try: return int(v)

except (ValueError, TypeError): return 0

## Backend Fix B-4: Staff 422 — allowed_dashboards Coercion

### File: backend/app/modules/staff/schemas.py

Add a pre-validator for allowed_dashboards to ensure it is always a list:

@field_validator("allowed_dashboards", mode="before")

@classmethod

def coerce_dashboards(cls, v) -> list:

if v is None or v == "": return []

if isinstance(v, str): return [v] if v else []

return list(v)

## Backend Fix B-5: Integrations Permission — Fallback Read Access

### File: backend/app/modules/settings/router.py

The GET /integrations endpoint requires settings.admin. This blocks non-admin users from seeing the integrations list. Add a read-only version accessible to all authenticated users:

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| @router.get("/integrations") async def list_integrations( caller: User = Depends( check_permission("settings.admin") ), | @router.get("/integrations") async def list_integrations( caller: User = Depends( get_current_user # all auth users ), |

Note: config reads (GET /integrations/{key}/config) still require settings.admin since they expose sensitive keys.

# Section 4 — Step-by-Step Frontend Fix Implementation

## Frontend Fix F-1: formsApi.getSchema() Error Catch Shape

### File: frontend/src/api/index.ts

The current catch checks e?.response?.status, but the normalised error from client.ts has shape {detail, status}. Fix to handle both:

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| .catch((e: any) => { if (e?.response?.status === 404) return null; throw e; }) | .catch((e: any) => { // Handle both raw axios and // normalised error shapes: const s = e?.status ?? e?.response?.status; if (s === 404) return null; throw e; }) |

## Frontend Fix F-2: Project Type Options Alignment

### File: frontend/src/pages/projects/ProjectsPage.tsx

Replace the mismatched PROJECT_TYPE_OPTS values with the values the backend actually accepts. If both sets should exist, use the combined set from Backend Fix B-1:

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| const PROJECT_TYPE_OPTS = [ {label:"Infrastructure", value:"infrastructure"}, {label:"Software", value:"software"}, {label:"Operations",value:"operations"}, {label:"Security", value:"security"}, ]; | const PROJECT_TYPE_OPTS = [ {label:"Infrastructure", value:"infrastructure"}, {label:"Internal", value:"internal"}, {label:"External", value:"external"}, {label:"Cable Upgrade", value:"cable_upgrade"}, {label:"OLT Installation", value:"olt_installation"}, {label:"Software", value:"software"}, {label:"Operations",value:"operations"}, ]; |

## Frontend Fix F-3: Staff Form — scope_level Default

### File: frontend/src/pages/index.tsx — StaffCreatePage

Fix the form initialisation to set a valid default for scope_level and ensure approval_authority_level is sent as a number:

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| const [form, setForm] = useState<any>({ scope_level: "", approval_authority_level: 0, allowed_dashboards: [], ... }); | const [form, setForm] = useState<any>({ scope_level: "department", // valid approval_authority_level: 0, // int allowed_dashboards: [], // [] ... }); |

Fix the mutation function to coerce types before sending:

const create = useMutation({

mutationFn: () => staffApi.create({

...form,

approval_authority_level:

parseInt(form.approval_authority_level ?? "0") || 0,

allowed_dashboards:

Array.isArray(form.allowed_dashboards)

? form.allowed_dashboards : [],

scope_level: form.scope_level || "department",

}),

...

});

## Frontend Fix F-4: Pipeline Empty State — Defensive Destructuring

### File: frontend/src/pages/projects/ProjectPipelinePage.tsx

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| if (isError ¦¦ !pipeline ¦¦ !pipeline.data) { return <EmptyState />; } const { projectName, allStages, currentStage, ... } = pipeline.data; | if (isLoading) return <Loading />; if (isError) return <EmptyState />; if (!pipeline?.data) { return <NoPipelineState />; } const pdata = pipeline.data ?? {}; const projectName = pdata.projectName ?? "Project"; const allStages = Array.isArray(pdata.allStages) ? pdata.allStages : []; |

## Frontend Fix F-5: Add "Start Pipeline" Button to ProjectDetailPage

### File: frontend/src/pages/projects/ProjectDetailPage.tsx

Users have no way to initiate a pipeline after project creation. Add a Start Pipeline action:

const startPipeline = useMutation({

mutationFn: (templateId: string) =>

projectsApi.startPipeline(id!, { template_id: templateId }),

onSuccess: () => {

qc.invalidateQueries({queryKey: ["pipeline", id]});

toast.success("Pipeline started");

},

});

Render a "Start Pipeline" button when pipelineStatus is null or undefined. Include a pipeline template selector dropdown populated from GET /api/v1/settings/pipelines.

## Frontend Fix F-6: MTTR Format — Remove Raw Display Path

### File: frontend/src/pages/index.tsx — legacy IntelStrip render

Find and replace every raw MTTR template literal with the formatMTTR() function call:

| BEFORE (broken) | AFTER (fixed) |
| --- | --- |
| // Raw display (bug): `${d.avg_mttr_hours}h ${d.avg_mttr_mins}m` | // Formatted display: formatMTTR(d.avg_mttr_mins) |

Also add the formatMTTR function to index.tsx or import it from a shared util:

function formatMTTR(mins: number | null): string {

if (mins == null) return "—";

const t = Math.round(mins);

const h = Math.floor(t / 60);

const m = t % 60;

return h > 0 ? `${h}h ${m}m` : `${m}m`;

}

## Frontend Fix F-7: Integrations — Auth Error Handling + Empty State

### File: frontend/src/pages/settings/SettingsPage.tsx

Add explicit error and empty states to the integrations tab so users understand whether the blank state is a permission issue or data issue:

const { data: integrations = [], isLoading: integrationsLoading,

isError: integrationsError } = useQuery({

queryKey: ["settings", "integrations"],

queryFn: () => settingsApi.getIntegrations(),

enabled: tab === "integrations",

retry: 1,

});

In the render:

{integrationsError && (

<div style={{color:"var(--color-red)",fontSize:13,padding:16}}>

Could not load integrations. You may need admin

access. Contact your administrator.

</div>

)}

{!integrationsError && integrations.length === 0

&& !integrationsLoading && (

<div style={{color:"var(--color-text-muted)",fontSize:13}}>

No integrations available.

</div>

)}

# Section 5 — API Contract Corrections & Schema Validation

## 5.1  API Contract Audit Table

| Endpoint | Frontend Sends | Backend Expects | Fix |
| --- | --- | --- | --- |
| POST /projects | project_type: "infrastructure" | VALID_PROJECT_TYPES set does not include "infrastructure" | Add "infrastructure", "software", "operations", "security" to VALID_PROJECT_TYPES in backend |
| POST /staff | scope_level: "" | scope_level: str (required, not blank) | Set default="department" in schema; add coerce validator; fix frontend init value |
| POST /staff | approval_authority_level: "0" (string) | approval_authority_level: int | Add mode=before int coercion validator in CreateStaffRequest; parseInt in frontend mutation |
| GET /forms/task | formsApi.getSchema("task") | 404 when no schema seeded | Fix error catch to check e?.status (normalised) not e?.response?.status (raw axios) |
| GET /settings/integrations | Authenticated user (any level) | Requires settings.admin permission | Change to get_current_user dependency for read; keep settings.admin for write/config |
| GET /projects/{id}/pipeline | On project detail load | Returns 404 when no pipeline started | Frontend: treat 404 as empty state not error; add Start Pipeline CTA |
| GET /reports/intel-strip | Receives avg_mttr_mins: float | Returns avg_mttr_mins: float (rounded to 1 dp) | Backend: round to 0 dp (int). Frontend: remove raw display paths; use formatMTTR everywhere |

## 5.2  Shared Type Sync Requirements

The following types in frontend/src/types/index.ts are out of sync with backend Pydantic schemas and must be updated:

| Type / Field | Frontend Current | Backend Expects |
| --- | --- | --- |
| CreateStaffRequest.scope_level | "department" ¦ "team" ¦ "region" ¦ "system" — but not enforced as required | str, validated against {"department","team","region","system"} — required, no default |
| Project.project_type | "infrastructure"¦"software"¦"operations"¦"security" | "internal"¦"external"¦"cable_upgrade"¦"olt_installation"¦"procurement" |
| StaffProfile.full_name | Computed property on frontend: first_name + " " + last_name | Not a DB column — derived at serialisation time. frontend type should NOT include full_name as a field |

# Section 6 — Database / Schema Validation Checks

## 6.1  Checklist — Alembic Migration State

- Confirm current head: run alembic current — expected: 0042_staff_efficiency_score

- Verify no pending migrations: alembic history --verbose | head -5

- Confirm form schemas seeded: SELECT context, is_published FROM form_schemas WHERE tenant_id = <tenant>;

- If form_schemas table is empty or missing context="task" row: run python -m scripts.seed or call the setup_service manually

- Confirm staff_profiles has efficiency_score column: \d staff_profiles in psql

- Confirm outage_incidents has linked_task_id column (from migration 0039)

## 6.2  Checklist — Row-Level Security

- Verify RLS policies enabled on all tenant tables: SELECT tablename, rowsecurity FROM pg_tables WHERE schemaname="public" AND rowsecurity=true;

- Verify tenant_id_ctx is set correctly in test: SET LOCAL app.tenant_id = "<uuid>"; SELECT * FROM staff_profiles LIMIT 5;

- Verify form_schemas RLS: SELECT * FROM form_schemas; (should return only current-tenant rows)

## 6.3  Form Schemas — Seed Verification

The seed script (backend/scripts/seed.py) should create 4 form schemas per tenant via setup_service.seed_form_schemas(). Verify:

SELECT context, is_published, id FROM form_schemas

WHERE tenant_id = (SELECT id FROM tenants LIMIT 1);

Expected output: 4 rows with contexts: task, project, lead, onboarding. is_published should be FALSE for fresh install (no crash on 404 after Phase 2 fix).

## 6.4  Project Pipeline Stages Table

Verify project_pipeline_stages table exists and has correct columns:

SELECT column_name, data_type FROM information_schema.columns

WHERE table_name = "project_pipeline_stages"

ORDER BY ordinal_position;

Expected columns: id, project_id, stage_name, stage_order, status, department_id, entered_at, approved_at, approved_by_id, tenant_id, created_at. If missing: check migration 0034 (task engine includes pipeline stages).

# Section 7 — Integration Architecture Plan

## 7.1  Current State Analysis

The backend provides 27 integration entries in AVAILABLE_INTEGRATIONS, 3 CRUD endpoints for integration config (GET/POST/DELETE /settings/integrations/{key}/config), and full SmartOLT implementation. The frontend SettingsPage has the configuration modal wired up. The blank integrations page is a permission/auth issue, not a missing integration architecture.

## 7.2  Integration Tiers

| Tier | Integrations | Backend Implementation | Frontend Actions |
| --- | --- | --- | --- |
| Tier 1 — Active | SmartOLT (alarm polling, SLA, OLT map) | Full: CRUD config + Celery polling tasks | Full: configure, test, revoke |
| Tier 2 — Config Ready | Slack, MS Teams, PagerDuty, SMTP, OpsGenie, SMS (Twilio), Webhooks | Config CRUD endpoints implemented; event wiring not yet complete | Configure modal renders; saving works; events not yet fired |
| Tier 3 — Listed Only | Jira, Trello, Asana, ClickUp, Google Drive, OneDrive, S3, Mapbox, QGIS, AI, SAML, OIDC | Listed in AVAILABLE_INTEGRATIONS only; no config or logic | Shows "Soon" tag; no configure button rendered |

## 7.3  Slack / Teams Event Wiring — Next Steps

For Tier 2 integrations to deliver real value, implement event wiring in the notification service:

- Create app/integrations/slack.py — async send_slack_message(tenant_id, message) that reads webhook_url from tenant settings JSONB

- Create app/integrations/teams.py — same pattern for MS Teams

- Wire into notification_service.create_notification(): after creating DB notification, fan out to enabled integrations

- Add Celery task deliver_external_notifications(notification_id, tenant_id) with 3-attempt retry

- Log delivery attempts to a new integration_delivery_log table (optional)

## 7.4  Webhook Architecture (Inbound + Outbound)

Inbound webhooks are already implemented (app/modules/webhooks/router.py with HMAC verification). Outbound webhooks need:

- Configurable outbound webhook URL per tenant (already storable via POST /settings/integrations/webhook/config)

- Celery task: deliver_webhook(event_type, payload, tenant_id) — loads URL from config, signs with HMAC-SHA256, POST with retry

- Webhook log table: webhook_delivery_log with columns: id, tenant_id, event_type, url, status_code, attempt, error, created_at

- Frontend: Webhooks tab in settings already shows API keys; add outbound URL configuration section

# Section 8 — Task / Project Workflow Logic Fixes

## 8.1  Task State Machine — Current vs Required

The Task model defines 7 states: new → assigned → in_progress → review → blocked → done → archived. The frontend TasksPage renders status badges and allows status changes via the task detail view. The following gaps were identified:

- Task filter by status: the frontend GET /tasks query supports status filter but does not expose a status filter UI in the task list — users cannot filter by status

- Task deadline tracking: Task.deadline is stored but no overdue indicator is shown on the task card or list row

- Task-to-project linkage: tasks can have a project_id FK but the project detail page does not show a count/list of linked tasks

- Transition validation: frontend does not enforce ALLOWED_TRANSITIONS — any status can be set from the detail view dropdown

## 8.2  Project Pipeline — Missing "Start Pipeline" Flow

The full pipeline flow is: (1) Create project → (2) Start pipeline (select template) → (3) Advance stages → (4) Project complete. Step 2 is missing from the UI.

Required implementation:

- GET /api/v1/settings/pipelines → fetch available pipeline templates

- Add "Start Pipeline" button on ProjectDetailPage (visible when pipeline_status is null)

- Modal: select template from dropdown → POST /api/v1/projects/{id}/pipeline/start

- On success: invalidate pipeline query → navigate to pipeline tab

- Pipeline tab: show current stage, advance/pushback controls, stage history

## 8.3  Project Monitor — Progress Calculation Robustness

Current: GET /projects/{id}/progress counts approved stages vs total. Improvements needed:

- Include task completion in progress: progress = (0.5 × stage_pct) + (0.5 × task_completion_pct)

- Add due date awareness: if due_date < today and status != "completed" → mark project as overdue

- Add milestone support: allow stages to have milestone flags; milestone completion triggers notifications

- Real-time progress: replace 30s polling with SSE (Server-Sent Events) endpoint: GET /projects/{id}/events — stream progress updates when tasks complete or stages advance

# Section 9 — Project Monitor Robustness Plan

## 9.1  Current State Assessment

| Feature | Current State | Improvement Required |
| --- | --- | --- |
| Progress tracking | Static completion_pct | Live progress from pipeline stages + task completion rollup |
| Project list view | Status badge, no pipeline info | Add: pipeline stage name, progress bar, due date, overdue indicator |
| Real-time updates | No updates until refresh | SSE endpoint or 15s polling for project progress changes |
| Task-project linkage UI | No task list on project detail | Add "Linked Tasks" tab on ProjectDetailPage with count + status breakdown |
| Overdue detection | Not implemented | Backend: GET /projects with overdue=true filter; Frontend: red border / badge on overdue cards |
| Pipeline status in list | Not shown | Show current stage name and stage X/Y in project list row |
| Milestone tracking | Not implemented | Add is_milestone flag to pipeline stages; highlight in stage rail and notify on completion |
| Project timeline/gantt | Not implemented | Add a timeline view showing stages as bars with due dates (Phase 5 candidate) |
| Bulk status update | Not implemented | Multi-select projects → bulk status change (Phase 5 candidate) |

## 9.2  Immediate Robustness Improvements (Phase 4 Scope)

- Add pipeline_stage and progress_pct to list_projects API response (query ProjectPipelineStage in the list endpoint to include current_stage_name)

- Frontend ProjectsPage: render a mini progress bar and current stage pill on each project card

- Add overdue detection: in list_projects, compute is_overdue = (due_date < today AND status != "completed")

- Frontend: show red border and "Overdue" badge on overdue project cards

- ProjectDetailPage: add "Linked Tasks" section showing task count by status (query GET /tasks?project_id={id})

- Increase progress polling interval: change useProjectProgress staleTime from 30s to 15s for more frequent updates

- Add loading skeleton to project list cards during data fetch

## 9.3  Progress API Enhancement

Update GET /projects/{id}/progress to include task completion data:

return {

"success": True, "data": {

"progress": progress,          # weighted

"stage_progress": stage_pct,   # stage-only %

"task_progress": task_pct,     # task-only %

"total_stages": total,

"completed_stages": completed,

"total_tasks": task_total,

"done_tasks": task_done,

"is_overdue": is_overdue,

"days_until_due": days_until_due,

}

}

# Section 10 — QA / Testing Checklist

## 10.1  Backend Unit Tests

| Test Case | Expected Result | Priority |
| --- | --- | --- |
| POST /staff with scope_level="" → should succeed with default | 201 Created, scope_level="department" | CRITICAL |
| POST /staff with approval_authority_level="3" (string) | 201 Created, int coerced | CRITICAL |
| POST /staff with allowed_dashboards=[] → should succeed | 201 Created | CRITICAL |
| POST /projects with project_type="infrastructure" | 201 Created (after backend fix) | CRITICAL |
| POST /projects with project_type="INVALID" | 422 Unprocessable Entity | HIGH |
| GET /settings/integrations as non-admin user | 200 OK with 27 entries (after permission fix) | CRITICAL |
| GET /projects/{id}/pipeline when no pipeline started | 404 (or empty response) — not 500 | HIGH |
| GET /reports/intel-strip → avg_mttr_mins is integer | Returns int or null, not float | MEDIUM |
| GET /projects/{id}/progress returns is_overdue field | Boolean present in response | MEDIUM |
| CreateStaffRequest model_validate with all required fields | No ValidationError raised | HIGH |

## 10.2  Frontend Integration Tests

- Task creation modal: render NewTaskModal → mock GET /forms/task 404 → verify null returned, modal stays open, basic form rendered

- Task creation modal: render NewTaskModal → mock GET /forms/task 200 → verify DynamicForm renders in step 2

- Project pipeline empty: render ProjectPipelinePage → mock GET /projects/{id}/pipeline 404 → verify "No pipeline started yet" renders

- Project pipeline loaded: render ProjectPipelinePage → mock valid pipeline data → verify safeAllStages renders stage rail

- Staff form submission: fill StaffCreatePage form → verify API payload has scope_level="department" and approval_authority_level=0 (int)

- Project form submission: fill ProjectsPage modal with project_type="infrastructure" → verify API called with correct value after fix

## 10.3  End-to-End Flows

- Full staff creation: navigate to /staff/create → complete all 5 steps → submit → verify staff appears in /staff list → verify no 422

- Full project creation: open create modal → fill name + type → submit → verify project appears in list → click project → verify detail page loads

- Pipeline start: from project detail → click Start Pipeline → select template → verify pipeline tab shows stage rail with first stage active

- Integration visibility: log in as admin → navigate Settings → Integrations → verify 27 cards render

- Integration visibility: log in as non-admin → navigate Settings → Integrations → verify cards render (after permission fix)

- MTTR display: confirm IntelStrip shows formatted "Xh Ym" not raw float in all screen resolutions

# Section 11 — Deployment Verification Checklist

## 11.1  Pre-Deploy

- Run: python -m py_compile backend/app/modules/all_modules.py backend/app/modules/staff/schemas.py backend/app/modules/settings/router.py — ALL MUST PASS

- Run: cd frontend && npx vite build — zero TypeScript errors

- Run: alembic current — confirm head is 0042_staff_efficiency_score, no pending migrations

- Run: python -m pytest backend/tests/ -x -q — all tests green

- Confirm .env has all required vars: DATABASE_URL, SECRET_KEY, REDIS_URL, SMTP settings

## 11.2  Deploy

- docker compose up --build opsyn_backend opsyn_celery opsyn_celery_beat

- Watch logs for first 60 seconds: docker compose logs -f opsyn_backend | grep -E "ERROR|WARNING|500"

- Verify zero NameError / AttributeError / NoReferencedTableError in backend logs

- Verify Celery beat: docker compose logs opsyn_celery_beat — should show "poll-smartolt-alarms", "check-sla-breaches" firing

## 11.3  Post-Deploy Smoke Tests

| Test | Expected | Failure Action |
| --- | --- | --- |
| GET /health | 200 OK | Backend not running — check container logs |
| POST /auth/login (admin) | 200 + access_token | Check DB migrations, secret key |
| GET /api/v1/settings/integrations (admin) | 200 + 27 items in data array | Check AVAILABLE_INTEGRATIONS list, auth |
| GET /api/v1/settings/integrations (staff user) | 200 + 27 items (after permission fix) | Permission not relaxed — re-check router.py change |
| POST /api/v1/projects with project_type=infrastructure | 201 Created | VALID_PROJECT_TYPES not updated — check all_modules.py |
| POST /api/v1/staff (complete payload) | 201 Created | Still 422 — run curl with -v to see validation errors |
| GET /api/v1/reports/intel-strip | 200 + avg_mttr_mins as integer/null | Float leaking — check backend round() call |
| GET /api/v1/projects/{id}/pipeline (no pipeline) | 404 handled gracefully | Frontend crash — verify isError guard in pipeline page |
| GET /api/v1/reports/summary | 200 OK (was 500 in Phase 1) | NameError regression — check User import in all_modules.py |

## 11.4  Monitoring — Key Metrics to Watch

- Backend 5xx rate: alert if > 0 per minute for any /api/v1/reports/* or /api/v1/settings/integrations endpoint

- Celery task failure rate: monitor smartolt.check_sla_breaches and infrastructure.check_capacity for errors in first 30 min after deploy

- Frontend console errors: open browser DevTools → Console after each page navigation, expect zero unhandled rejections

- Staff creation: test end-to-end staff creation immediately after deploy to confirm 422 is resolved

- Project creation: test project creation with each project type to confirm type validation works

Opsyn Phase 4 Implementation Plan · May 2026 · Powered by SlimTech · Confidential