OPSYN PLATFORM

Enterprise Workflow Engine

Corrective Implementation Plan — Gap Analysis Report

| Document Type | Corrective Implementation Plan |
| --- | --- |
| Phase | Phase 5 — Enterprise Workflow Engine (Post-Implementation Review) |
| Date | May 16, 2026 |
| Source Commit | 5334893 (main) |
| Prepared By | Platform Architecture Review — SlimTech |
| Scope | Cross-reference: Original Prompt vs Implementation Plan vs Implementation Report |

1.  Executive Summary

This document is the result of a three-way cross-reference between (1) the original full implementation prompt, (2) the Opsyn Phase 5 Enterprise Workflow Engine Plan (the .docx plan), and (3) the committed implementation report (commit 5334893). It identifies every gap in each direction and prescribes step-by-step corrective actions, organised by priority.

| Prompt → Plan Gaps | Plan → Implementation Gaps | Fully Implemented |
| --- | --- | --- |
| 9 features in prompt not addressed in plan | 8 plan phases partially or not implemented | Migrations 0043–0050, core service, router, notifications, archive search, pipeline, dual approval (partial) |

NOTE: The implementation is structurally sound — migrations, service layer, and core API are all in place. The gaps are primarily in frontend workflow dialogs, permission enforcement granularity, workload balancing UI, full push-back notification chains, admin deletion governance UI, and integration trigger coverage for non-Sales apps.

2.  Three-Way Gap Analysis

2.1  Features in Prompt NOT Addressed in the Plan

The following requirements exist in the original prompt but were not covered — or only vaguely referenced — in the Phase 5 plan document.

| Gap ID | Prompt Requirement | Plan Coverage | Implementation Status |
| --- | --- | --- | --- |
| G-01 | Auto-suggestion / search-while-typing for multi-user scalability in assignee selector (Section 2) | Mentioned as 'dynamic search' in Phase 2.3 only at schema level | MISSING — no frontend multi-select implementation |
| G-02 | Workload balancing capability in assignment system (Section 7) | Not mentioned anywhere in the plan | MISSING — no workload data shown in assignment UI |
| G-03 | Skill/team-based assignment (Section 7) | Not mentioned anywhere in the plan | MISSING — no skill/team filter on assignment |
| G-04 | Multi-level assignment logs & assignment analytics (Section 7) | task_assignment_logs table only — no analytics endpoint | MISSING — analytics API and UI not implemented |
| G-06 | Reopened tasks pipeline stage (Section 9) | PIPELINE_STAGES = 5 fixed stages; no reopen flow defined | MISSING — no reopen endpoint or stage |
| G-07 | Reference-linked projects in pipeline (Section 9) | archive_references table created, no pipeline linkage UI | MISSING — no cross-project reference view |
| G-08 | Mention notifications: comment preview in notification (Section 8) | Mention notification fires but payload not specified | PARTIAL — no comment preview text in notification body |
| G-09 | Admin deletion: department manager notification with mandatory format (Section 14) | Soft-delete implemented; notification format not specified | PARTIAL — notification fires but no standardised format enforced |

2.2  Plan Phases NOT Fully Implemented

The following phases exist in the plan but were either not implemented, only partially implemented, or the implementation deviates from the plan specification.

| Gap ID | Prompt Requirement | Plan Coverage | Implementation Status |
| --- | --- | --- | --- |
| P-01 | Phase 3 — Internal Task Workflow: push forward/backward between staff, escalation to supervisor UI (Plan p.3) | Service methods exist (forward, push_back, escalate) | PARTIAL — no frontend dialogs for forward/push-back/escalate in task detail |
| P-02 | Phase 5 — Manager assignment of dept tasks: only managers/leads/admins can assign; skill-based and workload-balanced (Plan p.5) | Backend permission check on assign endpoint exists | PARTIAL — no workload display, no skill filter; DeptInboxPage only shows assign button |
| P-03 | Phase 6 — Push-back notification chain: notify current assignee, previous assignee, previous department, dept manager, AND project creator (Plan p.6) | _notify called in push_back_task() but chain not fully implemented | PARTIAL — only current parties notified; chain incomplete |
| P-04 | Phase 7 — Pipeline: pending approvals, rejected phases, reopened tasks, archived projects as distinct board views (Plan p.7) | 5-stage pipeline board implemented at GET /tasks/pipeline | PARTIAL — no pending-approvals filter view, no reopened-tasks view |
| P-05 | Phase 11 — Forward/Backward: mandatory rejection reason UI dialog (Plan p.11) | Backend validates reason field as required TEXT NOT NULL | MISSING — no push-back dialog modal on frontend |
| P-06 | Phase 12 — Admin Deletion: admin must confirm with mandatory reason; system logs admin ID + timestamp + task ID + reason; dept manager notified (Plan p.12) | soft_delete() and purge() backend methods exist with reason | PARTIAL — no admin deletion UI with confirmation modal; no confirmation that dept manager is notified on delete |
| P-07 | Phase 13 — Audit: IP/device metadata capture (noted optional in plan) | AuditLog model has ip_address column (from existing system) | PARTIAL — ip_address not passed into _log_audit_event() calls in new service |
| P-08 | Phase 16 — QA, Testing & Deployment Checklist (Plan p.16) | py_compile and vite build pass; no test suite referenced | MISSING — no unit/integration tests, no E2E checklist |

2.3  Confirmed Fully Implemented Items

The following items are present in the prompt, covered in the plan, and confirmed implemented in the report. No corrective action required.

| # | Feature | Evidence |
| --- | --- | --- |
| 1 | Migrations 0043–0050 — all 8 applied, schema complete | Migration Chain in report, all 8 files listed |
| 2 | task_scope field (internal/external) with validator | Migration 0043 + CreateTaskRequest validator |
| 3 | External task auto-generates project via ProjectAutoGenerator | auto_generator.py, create_external_task() service method |
| 4 | Department-scoped assignee fetch for internal tasks | GET /tasks/staff/department endpoint |
| 5 | 5-stage pipeline: backlog → in_progress → review → unit_done → archive | PIPELINE_STAGES constant + GET /tasks/pipeline |
| 6 | Dual approval: assignee mark-done + creator approve-done | mark_done(), approve_done(), reject_done() + router endpoints |
| 7 | @archive full-text search with GIN index | Migration 0049 GIN index + GET /tasks/archive/search |
| 8 | Comment system with @mention parsing → notifications | _parse_mentions(), POST /{id}/comments |
| 9 | Department routing history (task_department_routing table) | Migration 0046, TaskDeptRouting model, GET /{id}/pipeline-history |
| 10 | Soft delete with reason + restore + admin purge | soft_delete(), restore_task(), purge_task() methods |
| 11 | Task rejection logs (task_rejection_logs table) | Migration 0045, TaskRejectionLog ORM |
| 12 | Assignment history logs (task_assignment_logs table) | Migration 0044, TaskAssignmentLog ORM |
| 13 | Notification system extended: category, sender, related task/project/dept | Migration 0047, notifications/service.py |
| 14 | Dept Inbox page for managers/leads (roleLevel >= 3) | DeptInboxPage.tsx, GET /tasks/department-inbox |
| 15 | NewTaskModal 3-step flow with ArchiveSearchPopover | NewTaskModal.tsx rewrite |
| 16 | ProjectsPage: no manual creation; shows auto-generated projects with badge | ProjectsPage.tsx rewrite |
| 17 | NotificationsPage with category sidebar and 5 category groups | NotificationsPage.tsx rewrite |
| 18 | Sales webhook refactored through task engine | webhooks/router.py _handle_sales() refactor |
| 19 | Celery daily deadline reminder task | task_reminders.py + celery_app.py beat schedule |
| 20 | Full audit logging on every workflow action | _log_audit_event() called in service.py throughout |
| 21 | Tenant isolation + RLS on all new tables | RLS policies in migrations 0044, 0045, 0046, 0047, 0048 |

3.  Corrective Implementation Plan

The corrective actions below are grouped by functional area, ordered by priority (P0 = system-blocking, P1 = high, P2 = medium). Each step references the gap ID it resolves and provides exact file locations and acceptance criteria.

MANDATORY RULE: Complete and test each step before moving to the next. Seek approval at each P0 step before proceeding. Do not modify migration files — all schema is in place.

| A Frontend Workflow Dialog Modals | P0 — BLOCKING |
| --- | --- |

The backend endpoints for forward, push-back, escalate, and push-back-to-department are fully implemented. The frontend has no dialog modals to trigger them. Users cannot move tasks through the workflow. This is the highest-priority gap.

A.1  Push-Back Dialog Modal  [Gaps: P-01, P-05, P-03]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| A.1.1 | Create PushBackModal.tsx component with: text area for mandatory rejection reason, recipient selector (previous assignee or department), submit button that calls tasksApi.pushBack(taskId, reason, toUserId) | frontend/src/pages/tasks/components/PushBackModal.tsx | P0 | 3–4 hrs |
| A.1.2 | Validate rejection reason field — minimum 10 characters, cannot be empty. Show inline error if blank. Mirror the backend TEXT NOT NULL constraint. | PushBackModal.tsx — form validation | P0 | 1 hr |
| A.1.3 | Add 'Push Back' action button to TaskDetailPage.tsx (or TaskCard menu). Show button only when user is current assignee OR manager. On click, open PushBackModal. | frontend/src/pages/tasks/TaskDetailPage.tsx | P0 | 2 hrs |
| A.1.4 | On successful push-back, invalidate task detail query and show toast: 'Task returned. Reason logged and parties notified.' | TaskDetailPage.tsx — React Query invalidation | P0 | 0.5 hr |

A.2  Forward-to-User Dialog Modal  [Gap: P-01]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| A.2.1 | Create ForwardModal.tsx with: searchable staff dropdown (reuse getDeptStaff), optional note textarea, 'Forward Task' confirm button calling tasksApi.forward(taskId, toUserId, note). | frontend/src/pages/tasks/components/ForwardModal.tsx | P0 | 2–3 hrs |
| A.2.2 | Add 'Forward to Staff' button in TaskDetailPage. Visible only for internal tasks when user is current assignee, manager, or team lead. | frontend/src/pages/tasks/TaskDetailPage.tsx | P0 | 1 hr |
| A.2.3 | On success, display confirmation: 'Task forwarded to [name]. Assignment log updated.' | ForwardModal.tsx — onSuccess handler | P0 | 0.5 hr |

A.3  Forward-to-Department Dialog Modal  [Gap: P-01]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| A.3.1 | Create ForwardDeptModal.tsx with: searchable department dropdown (fetch all departments), optional note, 'Send to Department' button calling tasksApi.forwardDept(taskId, toDeptId, note). | frontend/src/pages/tasks/components/ForwardDeptModal.tsx | P0 | 2–3 hrs |
| A.3.2 | Show 'Forward to Department' button on external task detail only. Visible to: current assignee, manager, team lead, or admin. | frontend/src/pages/tasks/TaskDetailPage.tsx | P0 | 1 hr |
| A.3.3 | On success: invalidate dept-inbox query in the receiving department AND show user a confirmation: 'Task routed to [Department]. They have been notified.' | ForwardDeptModal.tsx + query invalidation | P0 | 0.5 hr |

A.4  Escalation Modal  [Gap: P-01]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| A.4.1 | Create EscalateModal.tsx with: note textarea (required, min 20 chars), 'Escalate to Manager' confirm button calling tasksApi.escalate(taskId, note). | frontend/src/pages/tasks/components/EscalateModal.tsx | P1 | 1.5 hrs |
| A.4.2 | Show 'Escalate' action in TaskDetailPage action menu. Visible to any staff member who is the current assignee. | frontend/src/pages/tasks/TaskDetailPage.tsx | P1 | 0.5 hr |

A.5  Return-to-Department Dialog  [Gap: P-01]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| A.5.1 | Create ReturnDeptModal.tsx with: reason textarea (required), preview of 'returning to: [previous dept name]' auto-resolved from pipeline history, confirm button calling tasksApi.returnDept(taskId, reason). | frontend/src/pages/tasks/components/ReturnDeptModal.tsx | P0 | 2 hrs |
| A.5.2 | Pre-fetch GET /{id}/pipeline-history to resolve the previous department name for display in the modal. If no previous department exists, disable the return option with tooltip: 'No previous department in routing chain.' | ReturnDeptModal.tsx — useQuery pipeline-history | P0 | 1 hr |

| B Admin Task Deletion Governance UI | P0 — BLOCKING |
| --- | --- |

The backend soft_delete endpoint exists and requires a reason. The prompt requires a full governance UI: admin confirmation modal, mandatory reason, and verified notification to the creator's department manager. None of this is in the current frontend.

B.1  Admin Deletion Confirmation Modal  [Gaps: G-09, P-06]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| B.1.1 | Create AdminDeleteModal.tsx with: task info summary (ID, title, department), mandatory reason textarea (min 20 chars, cannot be empty), typed confirmation ('Type CONFIRM to proceed'), 'Delete Task' button calling tasksApi.softDelete(taskId, reason). | frontend/src/pages/tasks/components/AdminDeleteModal.tsx | P0 | 3 hrs |
| B.1.2 | Add 'Delete Task' action to TaskDetailPage action menu. Show ONLY when: user has tasks.delete permission AND task.is_deleted === false. Style with red/danger color. | frontend/src/pages/tasks/TaskDetailPage.tsx | P0 | 1 hr |
| B.1.3 | On successful deletion, display toast: 'Task [TICKET-ID] deleted. Department manager has been notified.' Then navigate back to the task list. | AdminDeleteModal.tsx — onSuccess | P0 | 0.5 hr |
| B.1.4 | Add backend enforcement: in soft_delete() service method, after setting is_deleted=True, call _notify() targeting the department manager of the task creator's department. Use notification body format: 'Task [ticket] was deleted by [admin name]. Reason: [reason]'. This standardises the notification format required by the prompt. | backend/app/modules/tasks/service.py — soft_delete() | P0 | 1.5 hrs |

B.2  Soft-Deleted Tasks Recovery UI  [Gap: P-06]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| B.2.1 | Create a DeletedTasksPage.tsx that fetches GET /tasks/deleted. Show task cards with ticket, title, deleted_at, deletion_reason, deleted_by name. Include a 'Restore' button per row calling tasksApi.restore(taskId). | frontend/src/pages/tasks/DeletedTasksPage.tsx | P1 | 3 hrs |
| B.2.2 | Add route /tasks/deleted to App.tsx with lazy import. Add link in admin navigation sidebar, visible only to users with tasks.admin permission. | frontend/src/App.tsx, navigation sidebar component | P1 | 0.5 hr |
| B.2.3 | Add 'Permanent Purge' button on each deleted task card. Show confirmation dialog: 'This action is irreversible.' Call tasksApi.purge(taskId) on confirm. Visible only to super-admin role. | DeletedTasksPage.tsx | P1 | 1.5 hrs |

| C Notification Chain — Push-Back Full Coverage | P1 — HIGH |
| --- | --- |

The prompt requires push-back to notify: current assignee, previous assignee, previous department (all members), department manager, and project creator. The current push_back_task() method only notifies the direct sender. The chain is incomplete.

C.1  Complete Push-Back Notification Chain  [Gap: P-03]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| C.1.1 | In push_back_task() in service.py, after logging the TaskRejectionLog, retrieve the full routing chain from task_department_routing for the task. Identify: (a) previous department, (b) previous assignee from task_assignment_logs. | backend/app/modules/tasks/service.py — push_back_task() | P1 | 2 hrs |
| C.1.2 | Call _notify_department(db, previous_dept_id, ...) with category='task_pushed_back' to notify all members of the previous department. Exclude the push-back actor. | backend/app/modules/tasks/service.py — push_back_task() | P1 | 1 hr |
| C.1.3 | Notify the previous assignee individually (may not be a department member if reassigned externally). Retrieve from task_assignment_logs ORDER BY created_at DESC OFFSET 1 LIMIT 1. | backend/app/modules/tasks/service.py — push_back_task() | P1 | 1 hr |
| C.1.4 | Notify the project creator if task.project_id is set (external task that has a linked project). Retrieve project.created_by and notify with body including the rejection reason. | backend/app/modules/tasks/service.py — push_back_task() | P1 | 0.5 hr |
| C.1.5 | Add rejection reason to all notification bodies in a standardised format: 'Task [TICKET] was pushed back by [dept/user]. Reason: [reason]' — matching the prompt example format. | backend/app/modules/tasks/service.py | P1 | 0.5 hr |

C.2  Mention Notifications — Comment Preview  [Gap: G-08]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| C.2.1 | In the POST /{id}/comments endpoint handler, when _parse_mentions() returns usernames, include the first 150 characters of the comment body in the notification body field. Format: '@[you] was mentioned: "[comment preview]..."' | backend/app/modules/tasks/router.py — comment POST handler | P2 | 1 hr |
| C.2.2 | Update the NotificationsPage mention card to render the comment preview text below the title in a grey italic style. | frontend/src/pages/notifications/NotificationsPage.tsx | P2 | 0.5 hr |

| E Pipeline Board — Pending Approvals & Reopen Views | P1 — HIGH |
| --- | --- |

The prompt requires the pipeline to show distinct views for pending approvals, rejected phases, and reopened tasks. The current GET /tasks/pipeline returns a stage-based board but does not separate these special states.

E.1  Pending Approvals Pipeline View  [Gap: P-04]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| E.1.1 | Add query parameter to GET /tasks/pipeline: ?view=pending_approvals. Filter: tasks where assignee_confirmed_done=True AND creator_approved_done=False. This surfaces tasks waiting for creator review. | backend/app/modules/tasks/router.py — GET /tasks/pipeline | P1 | 1.5 hrs |
| E.1.2 | In the frontend PipelinePage (or TasksPage pipeline tab), add a 'Pending Approvals' tab/filter. When active, call getPipelineBoard with view='pending_approvals'. Show task cards with 'Awaiting Your Approval' badge if the current user is the creator. | frontend/src/pages/tasks/ — pipeline view component | P1 | 2 hrs |
| E.1.3 | On each pending-approval card, show 'Approve' and 'Reject' inline buttons. Clicking Approve calls tasksApi.approveDone(taskId); clicking Reject opens a small reason dialog calling tasksApi.rejectDone(taskId, reason). | frontend — pipeline card component | P1 | 2 hrs |

E.2  Reopen Flow  [Gap: G-06]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| E.2.1 | Add POST /{task_id}/reopen endpoint. Logic: if task.pipeline_stage='archive' AND task.is_deleted=False, set pipeline_stage='in_progress', reset assignee_confirmed_done=False, creator_approved_done=False, log audit event 'task_reopened', notify current assignee. | backend/app/modules/tasks/router.py + service.py | P1 | 2 hrs |
| E.2.2 | Add tasksApi.reopen(taskId) method calling POST /{id}/reopen. | frontend/src/api/tasks.api.ts | P1 | 0.5 hr |
| E.2.3 | Show 'Reopen Task' button on archived task detail pages. Visible to: creator, dept manager, admin. On click, confirm dialog: 'This will move the task back to In Progress.' Then call reopen. | frontend/src/pages/tasks/TaskDetailPage.tsx | P1 | 1.5 hrs |
| E.2.4 | Add ?view=reopened query param to GET /tasks/pipeline, filtering tasks where pipeline_stage was previously 'archive' and is now 'in_progress' (use audit log OR add a reopened_count INTEGER column via migration). Simplest approach: add flag is_reopened BOOLEAN DEFAULT FALSE to tasks via a new migration 0051. | backend — migration 0051 + pipeline endpoint | P1 | 2 hrs |

| F Workload Balancing & Assignment Analytics | P2 — MEDIUM |
| --- | --- |

The prompt specifically requires workload balancing capability and assignment analytics in the assignment system. These are data features built on top of the existing task_assignment_logs table.

F.1  Workload Display in Assignment Dropdowns  [Gaps: G-02, P-02]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| F.1.1 | Update GET /tasks/staff/department response to include per-user workload data: active_task_count (non-archived, non-deleted tasks assigned to user), overdue_task_count. Add a LEFT JOIN COUNT subquery to the existing staff fetch. | backend/app/modules/tasks/router.py — GET /tasks/staff/department | P2 | 2 hrs |
| F.1.2 | Update DeptStaffMember TypeScript interface to include active_task_count: number and overdue_task_count: number. | frontend/src/api/tasks.api.ts | P2 | 0.5 hr |
| F.1.3 | In DeptInboxPage AssignModal staff selector, show workload indicator next to each staff name: '[Name] — [N] active tasks' in grey. Highlight in amber if overdue_task_count > 0. This gives managers workload visibility at assignment time. | frontend/src/pages/tasks/DeptInboxPage.tsx | P2 | 1.5 hrs |

F.2  Assignment Analytics API  [Gap: G-04]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| F.2.1 | Add GET /tasks/analytics/assignments endpoint. Response: per-user totals of assignments received, assignments forwarded, tasks completed, average completion days — all from task_assignment_logs and task_completion_approvals. Filter by date range (query params: from_date, to_date) and department_id. | backend/app/modules/tasks/router.py | P2 | 3 hrs |
| F.2.2 | Add GET /tasks/analytics/departments endpoint. Response: per-department totals of tasks received, completed, pushed back, average time-in-dept. Sourced from task_department_routing. | backend/app/modules/tasks/router.py | P2 | 2.5 hrs |
| F.2.3 | Create a basic AssignmentAnalyticsPage.tsx with two tables: (a) staff table with columns Name, Assigned, Completed, Forwarded, Avg Days; (b) department table with Dept Name, Received, Completed, Pushed Back, Avg Days. Wire to the two new endpoints above. | frontend/src/pages/tasks/AssignmentAnalyticsPage.tsx | P2 | 4 hrs |
| F.2.4 | Add route /tasks/analytics to App.tsx. Add link in navigation for users with roleLevel >= 3 (managers and above). | frontend/src/App.tsx | P2 | 0.5 hr |

| G Audit — IP Address & Device Metadata Capture | P2 — MEDIUM |
| --- | --- |

G.1  Pass IP Address into Audit Events  [Gap: P-07]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| G.1.1 | The AuditLog model already has ip_address column (existing system). Update _log_audit_event() in service.py to accept an optional ip_address parameter. | backend/app/modules/tasks/service.py — _log_audit_event() | P2 | 0.5 hr |
| G.1.2 | In all router.py endpoints that call service methods that log audit events, extract the client IP from the FastAPI Request object: request.client.host. Pass it through to the service method as ip_address. | backend/app/modules/tasks/router.py — all action endpoints | P2 | 2 hrs |
| G.1.3 | If the platform is behind a reverse proxy (Nginx/Traefik), extract from X-Forwarded-For header first: ip = request.headers.get('X-Forwarded-For', request.client.host).split(',')[0].strip(). Add this as a utility function in core/utils.py. | backend/app/core/utils.py | P2 | 0.5 hr |

| H Archive Reference — Cross-Project Linkage View | P2 — MEDIUM |
| --- | --- |

H.1  Reference-Linked Projects View  [Gap: G-07]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| H.1.1 | Add GET /tasks/{task_id}/archive-references endpoint. Returns all ArchiveReference records for a task: referenced task/project ticket, title, pipeline_stage, link to original task. | backend/app/modules/tasks/router.py | P2 | 1.5 hrs |
| H.1.2 | In TaskDetailPage.tsx, add an 'Archive References' section below the comments panel. If archive_refs.length > 0, show a list of linked archive items: ticket chip, title, 'View' link. If empty, show nothing. | frontend/src/pages/tasks/TaskDetailPage.tsx | P2 | 2 hrs |

| I QA, Testing & Deployment Checklist | P1 — HIGH |
| --- | --- |

The plan specifies a Phase 16 QA and deployment checklist. The implementation report confirms only py_compile and vite build were run. A production system of this complexity requires structured testing.

I.1  Backend Unit & Integration Tests  [Gap: P-08]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| I.1.1 | Write pytest unit tests for TaskWorkflowService: test create_internal_task (same-dept assignee), test create_external_task (auto-project created, task_dept_routing record exists), test push_back_task (rejection log created, reason required), test dual approval flow (mark_done → approve_done → archive), test soft_delete (is_deleted=True, reason stored). | backend/tests/test_task_service.py | P1 | 6 hrs |
| I.1.2 | Write API integration tests for critical router endpoints using pytest + httpx AsyncClient: POST /tasks (internal + external), POST /{id}/assign, POST /{id}/push-back, POST /{id}/mark-done, POST /{id}/approve-done, DELETE /{id} (soft-delete). | backend/tests/test_task_router.py | P1 | 5 hrs |
| I.1.3 | Write migration integrity test: run all 8 migrations (0043–0050) on a clean test DB, then downgrade all, verify no data loss on re-upgrade. | backend/tests/test_migrations.py | P1 | 2 hrs |

I.2  Frontend Component Tests  [Gap: P-08]

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| I.2.1 | Write Vitest + React Testing Library tests for NewTaskModal: (a) scope selection shows correct form, (b) internal form shows dept-scoped staff, (c) external form auto-generates project on submit (mock API), (d) ArchiveSearchPopover returns and adds results. | frontend/src/__tests__/NewTaskModal.test.tsx | P1 | 4 hrs |
| I.2.2 | Write tests for DeptInboxPage: (a) renders pending task cards, (b) assign button opens modal with staff list, (c) access-denied screen for non-managers, (d) auto-refresh fires after 60 seconds (use fake timers). | frontend/src/__tests__/DeptInboxPage.test.tsx | P1 | 3 hrs |
| I.2.3 | Write tests for all new dialog modals (PushBackModal, ForwardModal, AdminDeleteModal): render, validation errors on empty submit, success callbacks. | frontend/src/__tests__/workflow-modals.test.tsx | P1 | 3 hrs |

I.3  Deployment Pre-Flight Checklist

| Step | Action | File / Location | Priority | Effort |
| --- | --- | --- | --- | --- |
| I.3.1 | Confirm Alembic migration head is at 0050 (or 0051 if reopen flag is added). Run: alembic current. Verify on staging DB before production. | Staging environment — alembic CLI | P0 | 0.5 hr |
| I.3.2 | Confirm all 8 new migration files are committed: ls backend/alembic/versions/004[3-9]* backend/alembic/versions/0050* | CI/CD pipeline — pre-deploy check | P0 | 0.25 hr |
| I.3.3 | Run database RLS policy verification: connect as a tenant-scoped DB role and confirm task_assignment_logs, task_rejection_logs, task_department_routing only return records for that tenant. | Staging DB — manual SQL verification | P0 | 1 hr |
| I.3.4 | Celery Beat: confirm send-task-deadline-reminders task appears in beat schedule and fires on a test run: celery -A app.core.celery_app beat --loglevel=info | Staging Celery worker | P1 | 0.5 hr |
| I.3.5 | End-to-end smoke test: create internal task → assign → push back → re-assign → mark done → approve done → verify archived. Then create external task → verify project auto-created → dept inbox entry appears → assign from inbox → forward dept → archive. | Staging environment — manual QA | P0 | 2 hrs |

4.  Implementation Priority Matrix

The table below summarises all corrective actions by group, priority, estimated effort, and recommended sequencing.

| Group | Title | Priority | Est. Effort | Sequence |
| --- | --- | --- | --- | --- |
| A | Frontend Workflow Dialog Modals | P0 | ~15 hrs | Do first — users blocked |
| B | Admin Deletion Governance UI | P0 | ~7 hrs | Do alongside A |
| I.3 | Deployment Preflight Checklist | P0 | ~4 hrs | Before any production deploy |
| C | Push-Back Notification Chain | P1 | ~6 hrs | After A is complete |
| D | HR/Field/Inventory/Integration Webhooks | P1 | ~13 hrs | After C |
| E | Pipeline Pending Approvals & Reopen | P1 | ~10 hrs | After D |
| I.1-I.2 | Unit & Integration Tests | P1 | ~23 hrs | Parallel with D and E |
| F | Workload Balancing & Analytics | P2 | ~12 hrs | After E |
| G | Audit IP Address Capture | P2 | ~3 hrs | Low effort — do early in P2 |
| H | Archive Cross-Reference View | P2 | ~3.5 hrs | Last — nice to have |

Total estimated corrective effort: ~97 hours of development time. P0 items alone: ~26 hours. Recommend a focused 3-day sprint for P0 items before any Phase 5 feature is used in production.

5.  Acceptance Criteria — Definition of Done

Each corrective group is considered complete only when ALL of the following criteria are met:

| # | Group | Acceptance Criteria |
| --- | --- | --- |
| A | Workflow Dialogs | All 5 dialog modals (PushBack, Forward, ForwardDept, Escalate, ReturnDept) render, validate, call correct API, and show success/error feedback. Buttons appear/hide correctly based on user role and task scope. |
| B | Admin Deletion UI | AdminDeleteModal requires typed CONFIRM and non-empty reason. Deletion triggers department manager notification. DeletedTasksPage shows deleted tasks with restore and purge options. |
| C | Notification Chain | After a push-back: current assignee, previous assignee, all members of previous department, and project creator all receive in-app notifications with rejection reason in body. |
| D | Webhook Handlers | All 5 source apps (sales, hr, field, inventory, integration) create tasks + auto-generate projects via task engine. source_app field is set correctly on both task and project records. |
| E | Pipeline Views | Pending Approvals tab shows tasks with assignee_confirmed_done=True AND creator_approved_done=False. Reopen flow moves archived task back to in_progress and resets approval flags. |
| F | Workload Analytics | Assignment dropdown shows active task count per staff member. Analytics pages return correct per-user and per-department totals filterable by date range. |
| G | Audit IP | Every workflow action in audit_logs has ip_address populated (not null) for requests made through the API. |
| H | Archive References | Task detail page shows linked archive references when present. Archive search popover in NewTaskModal returns and saves references correctly. |
| I | Tests & QA | pytest suite passes with >80% service layer coverage. All 5 smoke test scenarios (internal task, external task, push-back, dual approval, admin delete) pass on staging. |

6.  Sign-Off

| Role | Name | Approval Date |
| --- | --- | --- |
| Platform Lead |  |  |
| Backend Lead |  |  |
| Frontend Lead |  |  |
| QA Lead |  |  |

No corrective phase should be merged to main without sign-off from the Platform Lead. All P0 items require sign-off before any production deployment of Phase 5 features.