OPSYN PLATFORM

Enterprise Workflow Engine

Full Refactor & Implementation Plan

Phase 5  ·  May 2026  ·  Powered by SlimTech

Stack: FastAPI · PostgreSQL 16 · SQLAlchemy 2.0 · React 18 · TypeScript · Celery · Redis · Docker

| Implementation Scope | Architecture Change |
| --- | --- |
| Task creation — full refactor | Task Engine → sole project creation mechanism |
| Project Type: Internal / External | External tasks auto-generate Projects |
| Department workflow routing | Workflow-driven, not manually managed |
| Dual-approval completion system | Assignee + Creator both must approve |
| Archive reference system (@archive) | Live search across archived tasks/projects |
| Enterprise notification system | Dept-wide, mention, push-back, delete alerts |
| Admin soft-delete + recovery | Recoverable, audit-logged, mandatory reason |
| Full audit governance | Every action immutably logged |
| Pipeline stages: Backlog→Archive | 5-stage workflow with dept ownership |
| Migration: 0043 → 0050 (8 new migrations) | No breaking changes to existing schema |

# Table of Contents

Phase 1 — Database Schema & Migrations (0043–0050)

Phase 2 — Task Engine Core Refactor (Backend)

Phase 3 — Internal Task Workflow System

Phase 4 — External Task → Project Automation Engine

Phase 5 — Department Workflow & Manager Assignment Logic

Phase 6 — Enterprise Notification System

Phase 7 — Pipeline System (5 Stages)

Phase 8 — Dual Approval Completion System

Phase 9 — Archive Reference System (@archive)

Phase 10 — Comment & Collaboration System

Phase 11 — Forward & Backward Workflow Control

Phase 12 — Admin Task Deletion & Soft-Delete / Recovery

Phase 13 — Audit & Governance System

Phase 14 — Frontend Refactor (All Screens)

Phase 15 — Integration Triggers (External App Sources)

Phase 16 — QA, Testing & Deployment Checklist

# Current System Analysis — What Exists Today

## Existing Task System

- Task model: tasks table with 7 states (new/assigned/in_progress/review/blocked/done/archived), state machine via ALLOWED_TRANSITIONS, TaskAuditEntry per transition

- CreateTaskRequest: title, description, priority, status, deadline, department_id, project_id, assignee_user_id — does NOT have task_scope (internal/external) or project_type

- NewTaskModal.tsx: fetches ALL active staff (size=200), no department scoping, no project type selector, no dynamic routing logic

- No auto-project-generation from external tasks

- No department-scoped assignee filtering

- No soft-delete — deleted tasks are gone permanently

- No dual approval system — single "done" → "archived" gate

- No @archive reference system

## Existing Project System

- Project model: projects table, project_type ("internal"/"external"), pipeline_template_id, pipeline_stages

- Projects manually created via POST /api/v1/projects

- ProjectsPage.tsx has mismatched project_type options vs backend (already identified as Bug 4)

- Pipeline template system exists: PipelineTemplate, PipelineTemplateStage, ProjectPipelineStage

- Pipeline stages: status field (pending/active/approved/pushed_back)

- No backlog stage — current stages are custom-named in templates

## Existing Notification System

- Notification model exists in all_modules.py — type, title, body, action_url, is_read

- NotificationService.create_notification() — per-user, per-session

- No bulk department notification, no mention parsing, no push-back notifications

## Existing Audit System

- AuditLog model — actor_id, action, target_type, target_id, before_state, after_state, ip_address, created_at

- AuditService.log() — append-only, immutable, savepoint-safe

- TaskAuditEntry model — task-specific, from_state, to_state, trigger_type, actor_id

## Gap Summary

| Feature Required | Current State | Phase to Build |
| --- | --- | --- |
| task_scope (internal/external) | Not in schema | Phase 1 + Phase 2 |
| External task → auto project | Not implemented | Phase 4 |
| Dept-scoped assignee search | All staff fetched | Phase 2 + 14 |
| Manager assignment of dept tasks | Not implemented | Phase 5 |
| Bulk dept notifications | Not implemented | Phase 6 |
| 5-stage pipeline (Backlog→Archive) | Custom template stages only | Phase 7 |
| Dual approval completion | Not implemented | Phase 8 |
| @archive reference system | Not implemented | Phase 9 |
| Admin soft-delete + recovery | Hard delete only | Phase 12 |
| Forward/backward workflow control | State machine exists, no dept routing | Phase 11 |

# Phase 1 — Database Schema & Migrations (0043–0050)

Alembic migrations must be applied in order. Current head: 0042_staff_efficiency_score. These migrations add all new columns and tables without breaking any existing data or API.

## Migration 0043 — Task Engine: task_scope + soft delete + approval columns

File: backend/alembic/versions/0043_task_workflow_engine.py

Table modified: tasks

ALTER TABLE tasks

ADD COLUMN task_scope        VARCHAR(20)  NOT NULL DEFAULT 'internal',

ADD COLUMN is_deleted        BOOLEAN      NOT NULL DEFAULT FALSE,

ADD COLUMN deleted_at        TIMESTAMPTZ,

ADD COLUMN deleted_by        UUID REFERENCES users(id),

ADD COLUMN deletion_reason   TEXT,

ADD COLUMN assignee_confirmed_done  BOOLEAN NOT NULL DEFAULT FALSE,

ADD COLUMN creator_approved_done    BOOLEAN NOT NULL DEFAULT FALSE,

ADD COLUMN assignee_done_at         TIMESTAMPTZ,

ADD COLUMN creator_approved_at      TIMESTAMPTZ,

ADD COLUMN source_app        VARCHAR(50),   -- sales/hr/field/inventory/integration

ADD COLUMN pipeline_stage    VARCHAR(30) NOT NULL DEFAULT 'backlog';

-- pipeline_stage: backlog|in_progress|review|unit_done|archive

CREATE INDEX idx_tasks_task_scope  ON tasks(task_scope, tenant_id);

CREATE INDEX idx_tasks_is_deleted  ON tasks(is_deleted, tenant_id);

CREATE INDEX idx_tasks_pipeline_stage ON tasks(pipeline_stage, tenant_id);

RLS note: existing RLS policy on tasks already filters by tenant_id. New columns are automatically included.

## Migration 0044 — Task Assignment History

File: backend/alembic/versions/0044_task_assignment_history.py

New table: task_assignment_logs

CREATE TABLE task_assignment_logs (

id             UUID PRIMARY KEY DEFAULT gen_random_uuid(),

task_id        UUID NOT NULL REFERENCES tasks(id) ON DELETE CASCADE,

tenant_id      UUID NOT NULL REFERENCES tenants(id),

assigned_by    UUID NOT NULL REFERENCES users(id),

assigned_to    UUID NOT NULL REFERENCES users(id),

from_dept_id   UUID REFERENCES departments(id),

to_dept_id     UUID REFERENCES departments(id),

assignment_type VARCHAR(30) NOT NULL, -- initial|reassign|dept_transfer|escalation

note           TEXT,

created_at     TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_tal_task_id  ON task_assignment_logs(task_id);

ALTER TABLE task_assignment_logs ENABLE ROW LEVEL SECURITY;

CREATE POLICY task_asgn_tenant ON task_assignment_logs

USING (tenant_id::text = current_setting('app.tenant_id', TRUE));

## Migration 0045 — Task Rejection / Push-Back Log

File: backend/alembic/versions/0045_task_rejection_log.py

New table: task_rejection_logs

CREATE TABLE task_rejection_logs (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

task_id         UUID NOT NULL REFERENCES tasks(id) ON DELETE CASCADE,

tenant_id       UUID NOT NULL REFERENCES tenants(id),

rejected_by     UUID NOT NULL REFERENCES users(id),

rejection_type  VARCHAR(30) NOT NULL, -- push_back|dept_return|escalation_reject

from_dept_id    UUID REFERENCES departments(id),

to_dept_id      UUID REFERENCES departments(id),

reason          TEXT NOT NULL,

previous_status VARCHAR(30),

created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_trl_task_id ON task_rejection_logs(task_id);

ALTER TABLE task_rejection_logs ENABLE ROW LEVEL SECURITY;

CREATE POLICY task_rej_tenant ON task_rejection_logs

USING (tenant_id::text = current_setting('app.tenant_id', TRUE));

## Migration 0046 — Task Department Routing

File: backend/alembic/versions/0046_task_department_routing.py

New table: task_department_routing — tracks which departments have touched/are holding a task

CREATE TABLE task_department_routing (

id           UUID PRIMARY KEY DEFAULT gen_random_uuid(),

task_id      UUID NOT NULL REFERENCES tasks(id) ON DELETE CASCADE,

tenant_id    UUID NOT NULL REFERENCES tenants(id),

department_id UUID NOT NULL REFERENCES departments(id),

assigned_by  UUID REFERENCES users(id),

assigned_to_user_id UUID REFERENCES users(id),

routing_order INTEGER NOT NULL,  -- 1 = first dept to receive

entered_at   TIMESTAMPTZ NOT NULL DEFAULT NOW(),

exited_at    TIMESTAMPTZ,

exit_reason  VARCHAR(30),   -- completed|pushed_back|escalated|forwarded

is_current   BOOLEAN NOT NULL DEFAULT TRUE

);

CREATE INDEX idx_tdr_task_id ON task_department_routing(task_id);

CREATE INDEX idx_tdr_dept_id ON task_department_routing(department_id, is_current);

## Migration 0047 — Notification Enhancements

File: backend/alembic/versions/0047_notification_enhancements.py

Table modified: notifications (existing in all_modules.py)

ALTER TABLE notifications

ADD COLUMN notification_category VARCHAR(30) DEFAULT 'general',

-- categories: task_assigned|task_mentioned|push_back|dept_transfer

--             approval_needed|task_deleted|completion_approved

ADD COLUMN related_task_id    UUID REFERENCES tasks(id),

ADD COLUMN related_project_id UUID REFERENCES projects(id),

ADD COLUMN related_dept_id    UUID REFERENCES departments(id),

ADD COLUMN sender_id          UUID REFERENCES users(id);

## Migration 0048 — Task Approval Records

File: backend/alembic/versions/0048_task_approval_records.py

New table: task_completion_approvals — dual approval audit trail

CREATE TABLE task_completion_approvals (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

task_id         UUID NOT NULL REFERENCES tasks(id) ON DELETE CASCADE,

tenant_id       UUID NOT NULL REFERENCES tenants(id),

approval_type   VARCHAR(20) NOT NULL,  -- assignee_done | creator_approved

actor_id        UUID NOT NULL REFERENCES users(id),

comment         TEXT,

created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_tca_task_id ON task_completion_approvals(task_id);

## Migration 0049 — Archive Reference Index

File: backend/alembic/versions/0049_archive_reference.py

Full-text search index on archived tasks for the @archive autocomplete feature

CREATE INDEX idx_tasks_archive_fts ON tasks

USING gin(to_tsvector('english', title || ' ' || coalesce(description, '')))

WHERE pipeline_stage = 'archive' AND is_deleted = FALSE;

CREATE TABLE archive_references (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

task_id         UUID NOT NULL REFERENCES tasks(id) ON DELETE CASCADE,

referenced_archive_task_id UUID REFERENCES tasks(id) ON DELETE SET NULL,

referenced_archive_project_id UUID REFERENCES projects(id) ON DELETE SET NULL,

referenced_by   UUID NOT NULL REFERENCES users(id),

tenant_id       UUID NOT NULL REFERENCES tenants(id),

created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

## Migration 0050 — Project source_task_id (Task-to-Project Link)

File: backend/alembic/versions/0050_project_source_task.py

Table modified: projects — links auto-generated projects back to their source external task

ALTER TABLE projects

ADD COLUMN source_task_id UUID REFERENCES tasks(id) ON DELETE SET NULL,

ADD COLUMN source_app     VARCHAR(50),

ADD COLUMN auto_generated BOOLEAN NOT NULL DEFAULT FALSE;

CREATE INDEX idx_projects_source_task ON projects(source_task_id);

CREATE INDEX idx_projects_auto ON projects(auto_generated, tenant_id);

# Phase 2 — Task Engine Core Refactor (Backend)

## 2.1  Update Task ORM Model — tasks/models.py

Add all new columns from Migration 0043 to the Task class. All existing relationships remain unchanged.

# New columns to add to class Task(Base):

task_scope:               Mapped[str]   = mapped_column(String(20), default="internal")

pipeline_stage:           Mapped[str]   = mapped_column(String(30), default="backlog")

is_deleted:               Mapped[bool]  = mapped_column(Boolean, default=False)

deleted_at:               Mapped[datetime|None] = mapped_column(DateTime(timezone=True))

deleted_by:               Mapped[uuid.UUID|None] = mapped_column(ForeignKey("users.id"))

deletion_reason:          Mapped[str|None] = mapped_column(Text)

source_app:               Mapped[str|None] = mapped_column(String(50))

assignee_confirmed_done:  Mapped[bool]  = mapped_column(Boolean, default=False)

creator_approved_done:    Mapped[bool]  = mapped_column(Boolean, default=False)

assignee_done_at:         Mapped[datetime|None] = mapped_column(DateTime(timezone=True))

creator_approved_at:      Mapped[datetime|None] = mapped_column(DateTime(timezone=True))

# New ORM models to add to tasks/models.py:

class TaskAssignmentLog(Base)  -- from migration 0044

class TaskRejectionLog(Base)   -- from migration 0045

class TaskDeptRouting(Base)    -- from migration 0046

class TaskCompletionApproval(Base) -- from migration 0048

## 2.2  Update Pipeline Stage Constants

Replace the current 7-state machine constants with the new 5-stage pipeline system. The existing 7 states (new/assigned/in_progress/review/blocked/done/archived) remain for internal workflow tracking. The new pipeline_stage column maps to the 5 required stages:

# New constants in tasks/models.py:

PIPELINE_STAGES = ["backlog", "in_progress", "review", "unit_done", "archive"]

PIPELINE_STAGE_TRANSITIONS = {

"backlog":     ["in_progress"],

"in_progress": ["review", "backlog"],       # backward = push_back

"review":      ["unit_done", "in_progress"], # backward = send back

"unit_done":   ["archive", "review"],       # needs dual approval

"archive":     [],                          # terminal

}

# Maps task.status → pipeline_stage automatically:

STATUS_TO_PIPELINE_STAGE = {

"new":         "backlog",

"assigned":    "backlog",

"in_progress": "in_progress",

"blocked":     "in_progress",

"review":      "review",

"done":        "unit_done",

"archived":    "archive",

}

## 2.3  Update CreateTaskRequest Schema

Refactor the Pydantic schema in tasks/router.py to require the new fields and enforce business rules:

class CreateTaskRequest(BaseModel):

title:            str                  # Required

task_scope:       str                  # Required: "internal" | "external"

description:      str                  # Required (was Optional)

deadline:         str                  # Required (was Optional)

assignee_user_id: Optional[uuid.UUID]  # Required for internal; Optional for external

priority:         str = "medium"

department_id:    Optional[uuid.UUID]  # Auto-derived for internal; Required for external

project_id:       Optional[uuid.UUID]  # Set automatically for external tasks

tags:             list[str] = []

estimated_hours:  Optional[float]

source_app:       Optional[str] = None  # "sales"|"hr"|"field"|"inventory"|"integration"

archive_refs:     list[uuid.UUID] = []  # Referenced archived tasks/projects

@field_validator("task_scope")

def validate_scope(cls, v):

if v not in {"internal", "external"}:

raise ValueError("task_scope must be internal or external")

return v

@field_validator("description", "deadline")

def require_fields(cls, v):

if not v or not str(v).strip():

raise ValueError("This field is required")

return v

## 2.4  Create Task Service — tasks/service.py

Extract task business logic from tasks/router.py into a dedicated TaskWorkflowService class. This follows the same pattern as the existing staff_service and audit_service:

# New file: backend/app/modules/tasks/service.py

class TaskWorkflowService:

async def create_internal_task(

self, db, payload, caller) -> Task:

# 1. Validate caller has tasks.create permission

# 2. Derive department_id from caller.staff_profile.department_id

# 3. Validate assignee is in same department

# 4. Generate ticket number (TSK-YYYY-NNNN)

# 5. Create Task with task_scope="internal", pipeline_stage="backlog"

# 6. Create TaskAssignmentLog entry

# 7. Fire notifications to assignee

# 8. Write audit log

# 9. Return serialized task

async def create_external_task(

self, db, payload, caller) -> tuple[Task, Project]:

# 1. Validate caller has tasks.create permission

# 2. Validate target department_id is provided

# 3. Create Task with task_scope="external", pipeline_stage="backlog"

# 4. Auto-generate Project linked to this task

# 5. Create initial TaskDeptRouting record

# 6. Fire dept-wide notifications

# 7. Notify dept manager/team lead

# 8. Write audit logs

# 9. Return task + project

## 2.5  Existing Routes to Preserve

All existing task endpoints remain unchanged in their URL and response shape. Only internal logic is extended:

- GET /api/v1/tasks — add is_deleted=false filter by default; add task_scope filter param

- GET /api/v1/tasks/{id} — no change

- POST /api/v1/tasks — replace with service layer; route to create_internal or create_external

- PATCH /api/v1/tasks/{id}/status — add pipeline_stage sync after state change

- POST /api/v1/tasks/{id}/comments — add @mention parsing and notification trigger

- POST /api/v1/tasks/{id}/archive — now requires dual approval; blocked if not both approved

# Phase 3 — Internal Task Workflow System

## 3.1  Internal Task — Department Scoping Logic

When task_scope is "internal", the system must:

- Automatically derive the creator's department from caller.staff_profile.department_id

- Set the task's department_id to the creator's department (not user-selectable)

- The assignee selector must only show staff WHERE staff_profiles.department_id = creator_dept_id AND users.is_active = TRUE

- Validate that the selected assignee_user_id belongs to that department — reject with 422 if not

- Set pipeline_stage = "backlog" on creation

## 3.2  New API Endpoint — Department Staff for Task Assignment

New endpoint for the internal task assignee selector:

GET /api/v1/tasks/staff/department

Query params: search: str (optional), size: int = 50

Auth: get_current_user

Logic:

dept_id = caller.staff_profile.department_id

SELECT users JOIN staff_profiles ON users.id = staff_profiles.user_id

WHERE staff_profiles.department_id = dept_id

AND users.is_active = TRUE

AND users.id != caller.id  -- exclude self

AND (search IS NULL OR

LOWER(first_name || ' ' || last_name) LIKE '%' || LOWER(search) || '%'

OR LOWER(staff_code) LIKE '%' || LOWER(search) || '%'

)

LIMIT size

Response: { data: [{ user_id, first_name, last_name, staff_code, job_title }] }

## 3.3  Internal Workflow Permissions

Within an internal task, the following role-based permissions apply:

| Action | Who Can Perform | Logic |
| --- | --- | --- |
| Push task to next staff | Assignee, Manager, Team Lead, Admin | Forward to another dept member; creates TaskAssignmentLog |
| Push task backward | Any assignee, Manager | Return to previous assignee; must provide reason; creates TaskRejectionLog |
| Mark work completed | Current assignee only | Sets assignee_confirmed_done=TRUE; triggers notification to creator |
| Add comments | Any task participant | All staff in dept see the task; all can comment |
| Tag/mention users | Any commenter | @username in comment body; triggers mention notification |
| Request review | Assignee | Sets pipeline_stage="review"; notifies manager |
| Escalate to supervisor | Assignee, any dept member | Notifies manager_user_id; adds SYSTEM comment |
| Reassign within dept | Manager, Team Lead, Admin | Updates assignee_user_id; creates TaskAssignmentLog |

## 3.4  Internal Task API Endpoints

POST /api/v1/tasks/{id}/forward

Body: { to_user_id: UUID, note?: string }

Auth: current assignee OR role.level >= 3 (manager)

Action: update assignee_user_id, create TaskAssignmentLog,

notify new assignee, write audit

POST /api/v1/tasks/{id}/push-back

Body: { to_user_id: UUID, reason: string }

Auth: current assignee OR role.level >= 3

Action: update assignee_user_id, create TaskRejectionLog,

notify affected users, write audit

POST /api/v1/tasks/{id}/escalate

Body: { note: string }

Auth: any task participant

Action: notify manager_user_id, add SYSTEM comment, write audit

POST /api/v1/tasks/{id}/mark-done

Auth: current assignee only

Action: set assignee_confirmed_done=TRUE, assignee_done_at=now,

notify task creator for approval

# Phase 4 — External Task → Project Automation Engine

## 4.1  Core Design Principle — Projects Are No Longer Manually Created

After this phase is implemented:

- The POST /api/v1/projects endpoint is DEPRECATED for direct use. It continues to exist for backward compatibility but is marked as legacy. The projects module UI is refactored to be read-only — no "Create Project" button.

- All new projects are generated automatically by: (a) External task creation, (b) External app integrations (Sales, HR, Field, Inventory, Integration modules)

- The task engine is the sole project creation gateway for all new operations

## 4.2  External Task Creation Flow — Step by Step

When a user creates a task with task_scope="external":

- Backend receives POST /api/v1/tasks with task_scope="external" and department_id (target dept)

- Validate target department exists and belongs to tenant

- Create Task record with task_scope="external", pipeline_stage="backlog"

- Generate project ticket number: PRJ-YYYY-NNNN (same sequence as before but auto-only)

- Auto-generate Project record:

- name = task.title

- project_type = "external"

- source_task_id = task.id

- auto_generated = TRUE

- department_id = payload.department_id (target dept)

- owner_id = caller.id

- due_date = derived from task.deadline

- pipeline_status = "not_started"

- Update task.project_id = new_project.id

- Create TaskDeptRouting record: task enters target dept as routing_order=1

- Fire notifications (Phase 6 — dept-wide alert to target department)

- Write audit log: action="external_task_created_project"

- Return response: { task: {...}, project: {...} }

## 4.3  Auto-Project Generation Service

New file: backend/app/modules/projects/auto_generator.py

class ProjectAutoGenerator:

async def generate_from_task(

self, db: AsyncSession,

task: Task,

caller: User,

source_app: str | None = None,

) -> Project:

"""

Called whenever an external task is created.

Also called by external app triggers (Sales, HR, etc.)

"""

ticket = await _generate_project_ticket_number(db)

project = Project(

name=task.title,

description=task.description,

project_type="external",

source_task_id=task.id,

auto_generated=True,

source_app=source_app or "task_engine",

department_id=task.department_id,

owner_id=task.created_by,

due_date=task.deadline.date() if task.deadline else None,

ticket_number=ticket,

tenant_id=task.tenant_id,

pipeline_status="not_started",

)

db.add(project)

await db.flush()

task.project_id = project.id

return project

project_auto_generator = ProjectAutoGenerator()

## 4.4  External App Trigger Endpoints

These endpoints allow external Opsyn modules to generate projects through workflow triggers. Each endpoint calls project_auto_generator.generate_from_task() with source_app set accordingly:

POST /api/v1/tasks/from-app/{source_app}

path param: source_app in {sales, hr, field, inventory, integration}

Auth: check_permission("tasks.create") + valid source_app

Body: same as CreateTaskRequest but task_scope forced to "external"

Returns: { task: {...}, project: {...}, source_app: "sales" }

Example: the Sales module calls POST /api/v1/tasks/from-app/sales to create a project when a lead is won. This replaces the existing webhook handler that called create Project directly.

## 4.5  Pipeline Auto-Start on Project Creation

When an auto-generated project is created, if the target department has a default pipeline template configured, the pipeline is auto-started:

# In auto_generator.generate_from_task():

default_template = await get_dept_default_template(db, task.department_id)

if default_template:

await pipeline_service.start_pipeline(

db, project.id, default_template.id, caller

)

# Phase 5 — Department Workflow & Manager Assignment Logic

## 5.1  Initial Department Ownership

When an external task/project arrives in a department:

- The task is initially unassigned (assignee_user_id = NULL)

- The task shows in the inbox of: Department Manager, Team Lead, Admin, Workflow Supervisor

- These users see the task in a dedicated "Department Inbox" view on their dashboard

- A SYSTEM notification is sent to all users with manager/lead/admin roles in that department

- The task remains in "backlog" pipeline stage until explicitly assigned

## 5.2  Who Can Assign a Department Task

Assignment permission check logic — only these users can assign an unassigned external task:

async def check_can_assign(caller: User, task: Task) -> bool:

# Must be in the task's target department

if caller.staff_profile.department_id != task.department_id:

return False

# Must have manager/lead/admin role (level >= 3)

if caller.role.level >= 3:

return True

# OR be explicitly tagged as workflow supervisor

if caller.staff_profile.approval_authority_level >= 2:

return True

return False

## 5.3  Assignment API Endpoint

POST /api/v1/tasks/{id}/assign

Body: {

assignee_user_id: UUID,  -- required

note: str | None,        -- optional context

skill_match: bool = False -- for analytics

}

Auth: caller must pass check_can_assign()

Actions:

1. Update task.assignee_user_id

2. Update task.status = "assigned"

3. Update task.pipeline_stage = "backlog" (stays until started)

4. Create TaskAssignmentLog(assignment_type="initial")

5. Create TaskDeptRouting record with assigned_to_user_id

6. Fire notifications: assignee gets task_assigned alert

7. Manager gets assignment_confirmation

8. Write audit log

## 5.4  Reassignment API Endpoint

POST /api/v1/tasks/{id}/reassign

Body: { to_user_id: UUID, reason?: string }

Auth: same as assignment (manager/lead/admin in dept)

Actions:

1. Store old assignee_user_id

2. Update task.assignee_user_id = to_user_id

3. Create TaskAssignmentLog(assignment_type="reassign")

4. Notify new assignee

5. Notify old assignee of reassignment

6. Write audit log

## 5.5  Department Task Inbox API

GET /api/v1/tasks/department-inbox

Auth: caller must have role.level >= 3 in their department

Returns: tasks WHERE:

department_id = caller.department_id

AND (assignee_user_id IS NULL OR task_scope = "external")

AND is_deleted = FALSE

AND pipeline_stage != "archive"

Ordered by: created_at ASC (oldest first)

Response: { data: { items: [...], total: int } }

# Phase 6 — Enterprise Notification System

## 6.1  Notification Architecture

Update NotificationService to support:

- Bulk department notifications — notify all staff in a department

- Structured notification categories for frontend rendering and filtering

- Related entity links (task_id, project_id, dept_id)

- Sender tracking (sender_id)

- Celery-backed async delivery for bulk operations

## 6.2  Updated NotificationService

class NotificationService:

async def notify_department(

self, db, dept_id, notif_type, title, body,

action_url=None, sender_id=None,

related_task_id=None, related_project_id=None,

exclude_user_ids: list = []):

"""Notify every active member of a department."""

members = await get_dept_members(db, dept_id)

for user in members:

if str(user.id) in exclude_user_ids: continue

await self.create_notification(

db, recipient_id=str(user.id),

notif_type=notif_type, title=title, body=body,

action_url=action_url,

notification_category=notif_type,

sender_id=sender_id,

related_task_id=related_task_id,

related_project_id=related_project_id,

related_dept_id=dept_id,

)

## 6.3  Notification Event Catalog

| Event | Trigger | Recipients | Category |
| --- | --- | --- | --- |
| External task assigned to dept | External task created | ALL dept members + manager | task_assigned |
| Manager assigns task to staff | POST /tasks/{id}/assign | Assigned staff member | task_assigned |
| Assignment confirmation | POST /tasks/{id}/assign | Assigning manager | task_assigned |
| User mentioned in comment | @mention in comment body | Mentioned user(s) | task_mentioned |
| Task pushed back | POST /tasks/{id}/push-back | Current + previous assignee, dept mgr, creator | push_back |
| Dept transfer (forward) | POST /tasks/{id}/forward-dept | All members of receiving dept + their mgr | dept_transfer |
| Assignee marks done | POST /tasks/{id}/mark-done | Task creator (approval needed) | approval_needed |
| Creator approves completion | POST /tasks/{id}/approve-done | Assignee | completion_approved |
| Task deleted by admin | DELETE /tasks/{id} | Creator's dept manager | task_deleted |
| Deadline approaching | Celery beat (daily 08:00) | Assignee + creator | deadline_reminder |
| Escalation raised | POST /tasks/{id}/escalate | Dept manager / supervisor | escalation |

## 6.4  @Mention Parser

Implement a mention parser that runs on every comment body before saving:

def parse_mentions(body: str) -> list[str]:

"""Extract @username mentions from comment body."""

return re.findall(r'@([a-zA-Z0-9_.-]+)', body)

async def resolve_and_notify_mentions(

db, body, task, sender_id, tenant_id):

usernames = parse_mentions(body)

for username in set(usernames):

user = await get_user_by_username(db, username, tenant_id)

if user:

await notification_service.create_notification(

db, recipient_id=str(user.id),

notif_type="task_mentioned",

title=f"{sender.username} mentioned you in a comment",

body=body[:200],

action_url=f"/tasks/{task.id}",

notification_category="task_mentioned",

related_task_id=task.id,

sender_id=sender_id,

)

## 6.5  Deadline Reminder Celery Task

New file: backend/app/tasks/task_reminders.py

@shared_task(name="tasks.send_deadline_reminders")

def send_deadline_reminders():

"""Runs daily at 08:00 via Celery beat."""

asyncio.run(_send_reminders())

async def _send_reminders():

tomorrow = datetime.utcnow() + timedelta(days=1)

# Find tasks due tomorrow that are not done/archived

tasks = await get_tasks_due_before(db, tomorrow)

for task in tasks:

if task.assignee_user_id:

await notification_service.create_system_notification(

recipient_id=str(task.assignee_user_id),

notif_type="deadline_reminder",

title=f"Task due tomorrow: {task.title}",

body=f"Task {task.ticket_number} is due on {task.deadline.date()}",

action_url=f"/tasks/{task.id}",

)

# Phase 7 — Pipeline System (5 Required Stages)

## 7.1  Required Pipeline Stages

Every task and project must support these exact 5 workflow stages in order:

| Stage | Name | Maps to task.status | Description |
| --- | --- | --- | --- |
| 1 | Backlog | new / assigned | Task created, unstarted or newly assigned. Not yet in active execution. |
| 2 | In Progress | in_progress / blocked | Active execution. Assignee is actively working on the task. |
| 3 | Review | review | Work submitted for review by manager or peer. Awaiting approval to proceed. |
| 4 | Unit Done | done (assignee approved) | Assignee confirmed completion. Awaiting creator final approval before archive. |
| 5 | Archive | archived (both approved) | Both approvals received. Task permanently closed and archived. |

## 7.2  Pipeline Stage Sync Logic

After every task status change, pipeline_stage is automatically synchronized:

async def sync_pipeline_stage(task: Task, new_status: str):

task.pipeline_stage = STATUS_TO_PIPELINE_STAGE[new_status]

# STATUS_TO_PIPELINE_STAGE mapping (defined in Phase 2.2)

This sync runs inside update_status() after every valid transition, before committing.

## 7.3  Pipeline Support Capabilities

| Capability | Implementation |
| --- | --- |
| Department stages | TaskDeptRouting table tracks which dept currently owns the task at each stage |
| Team ownership | task.department_id + assigned_to_user_id in TaskDeptRouting |
| Workflow progression history | TaskAuditEntry logs every state change; TaskDeptRouting logs dept transitions |
| Pending approvals | pipeline_stage="unit_done" + assignee_confirmed_done=TRUE means awaiting creator |
| Rejected phases | TaskRejectionLog; task pushed back to "in_progress" or previous dept |
| Reopened tasks | Admin can reopen archived task: sets is_deleted=FALSE, pipeline_stage="backlog", clears approvals |
| Archived projects | Project.pipeline_status="completed" when all tasks archived |
| Reference-linked projects | archive_references table links new tasks to archived ones |
| Dept visibility tracking | TaskDeptRouting.is_current=TRUE shows active dept; history preserved |

## 7.4  Pipeline API Endpoints

GET /api/v1/tasks/pipeline

Params: stage (backlog|in_progress|review|unit_done|archive)

scope (mine|dept|all)

Returns tasks grouped by pipeline_stage for kanban/board view

GET /api/v1/tasks/{id}/pipeline-history

Returns full routing history from TaskDeptRouting + TaskAuditEntry

Response: { stages: [{dept, user, entered_at, exited_at, status}] }

# Phase 8 — Dual Approval Completion System

## 8.1  Completion Flow — Two Steps Required

A task CANNOT move to "archive" pipeline stage until BOTH of these steps are completed in order:

| Step | Actor | Action | Result |
| --- | --- | --- | --- |
| 1 | Assigned staff member | POST /api/v1/tasks/{id}/mark-done | assignee_confirmed_done=TRUE; task.pipeline_stage="unit_done"; creator notified |
| 2 | Task creator (created_by user) | POST /api/v1/tasks/{id}/approve-done | creator_approved_done=TRUE; task moves to "archived" status and "archive" stage |

## 8.2  Endpoint: Mark Done (Assignee Step)

POST /api/v1/tasks/{id}/mark-done

Auth: task.assignee_user_id == caller.id

Validation:

- task.pipeline_stage must be "in_progress" or "review"

- task.is_deleted must be FALSE

- task.assignee_confirmed_done must be FALSE

Actions:

1. Set assignee_confirmed_done=TRUE, assignee_done_at=now()

2. Set task.pipeline_stage="unit_done"

3. Set task.status="done"

4. Create TaskCompletionApproval(approval_type="assignee_done")

5. Notify creator: "Task {title} is marked done — awaiting your approval"

6. Write TaskAuditEntry and AuditLog

## 8.3  Endpoint: Approve Done (Creator Step)

POST /api/v1/tasks/{id}/approve-done

Auth: task.created_by == caller.id OR role.level >= 4 (admin/manager override)

Validation:

- task.assignee_confirmed_done must be TRUE (step 1 complete)

- task.creator_approved_done must be FALSE

- task.is_deleted must be FALSE

Actions:

1. Set creator_approved_done=TRUE, creator_approved_at=now()

2. Set task.pipeline_stage="archive"

3. Set task.status="archived"

4. Create TaskCompletionApproval(approval_type="creator_approved")

5. Notify assignee: "Task approved and archived"

6. If task has project_id: check if all project tasks are archived

→ if yes: set project.pipeline_status="completed"

7. Write audit logs

## 8.4  Reject Completion (Creator Step)

POST /api/v1/tasks/{id}/reject-done

Auth: task.created_by == caller.id

Body: { reason: string }

Actions:

1. Set assignee_confirmed_done=FALSE

2. Set task.pipeline_stage="in_progress"

3. Set task.status="in_progress"

4. Create TaskRejectionLog(rejection_type="completion_rejected")

5. Notify assignee: reason provided

6. Write audit

## 8.5  Guard on Archive Endpoint

Update the existing POST /api/v1/tasks/{id}/archive endpoint to enforce the dual approval gate:

# In tasks/router.py — archive_task()

if not task.assignee_confirmed_done or not task.creator_approved_done:

raise HTTPException(status_code=422,

detail="Dual approval required before archiving. "

"Step 1: Assignee must mark done. "

"Step 2: Creator must approve completion."

)

# Phase 9 — Archive Reference System (@archive)

## 9.1  Backend — Archive Search Endpoint

GET /api/v1/tasks/archive/search

Params: q: str (search query, min 2 chars)

limit: int = 10

Auth: get_current_user

Logic:

SELECT tasks WHERE

pipeline_stage = "archive"

AND is_deleted = FALSE

AND tenant_id = caller.tenant_id

AND (

title ILIKE "%{q}%"

OR to_tsvector(title || ' ' || description)

@@ plainto_tsquery('{q}')

)

UNION

SELECT projects WHERE

pipeline_status = "completed"

AND is auto_generated = TRUE

AND tenant_id = caller.tenant_id

AND name ILIKE "%{q}%"

LIMIT limit

Response: {

data: [{

id, type (task|project), ticket_number,

title/name, archived_at, dept_name,

assignee_name

}]

}

## 9.2  Archive Reference on Task Creation

When creating a task, users can reference archived tasks/projects. These are stored in the archive_references table:

# In create_internal_task / create_external_task service:

if payload.archive_refs:

for ref_id in payload.archive_refs:

archived = await db.get(Task, ref_id)

if archived and archived.pipeline_stage == "archive":

ref = ArchiveReference(

task_id=new_task.id,

referenced_archive_task_id=ref_id,

referenced_by=caller.id,

tenant_id=caller.tenant_id,

)

db.add(ref)

## 9.3  Archive Reference in Comment System

Users can also reference archived tasks in comments using @archive syntax. The comment parser must detect this and save references:

def parse_archive_refs(body: str) -> list[str]:

"""Extract @archive[TSK-2024-0012] or @archive mentions."""

# Pattern 1: @archive[ticket_number]

refs = re.findall(r'@archive\[([A-Z]+-\d{4}-\d+)\]', body)

# Pattern 2: plain @archive (triggers search modal in frontend)

if "@archive" in body and not refs:

return ["__search__"]  # signal to open search UI

return refs

# Phase 10 — Comment & Collaboration System

## 10.1  Current Comment System Assessment

The existing TaskComment model supports: body, type (NORMAL/SYSTEM/ACTION/APPROVAL/BLOCKER), mentions (JSON array), parent_id (threading), approval_action, is_resolved. The add_comment endpoint in tasks/router.py already exists. This phase extends it with:

- Real-time mention notifications (tied to Phase 6 notification system)

- @archive reference parsing and storage

- Activity timeline consolidation (comments + state changes in one feed)

- Comment threading — replies to specific comments

- Unlimited comment history

## 10.2  Updated add_comment Endpoint

The existing POST /api/v1/tasks/{id}/comments endpoint must be extended:

async def add_comment(task_id, payload, db, caller):

# Existing logic: create TaskComment

comment = TaskComment(

task_id=task_id, body=payload.body,

type=payload.type, parent_id=payload.parent_id,

author_user_id=caller.id,

mentions=[],  # populated below

)

db.add(comment)

await db.flush()

# NEW: Parse and notify @mentions

usernames = parse_mentions(payload.body)

mention_ids = []

for uname in set(usernames):

user = await get_user_by_username(db, uname, caller.tenant_id)

if user:

mention_ids.append(str(user.id))

await notification_service.create_notification(db, ...)

comment.mentions = mention_ids

# NEW: Parse @archive references

arch_refs = parse_archive_refs(payload.body)

for ticket in arch_refs:

if ticket != "__search__":

task_ref = await get_task_by_ticket(db, ticket, caller.tenant_id)

if task_ref:

db.add(ArchiveReference(task_id=task_id, ...))

await db.commit()

## 10.3  Unified Activity Timeline API

New endpoint that merges comments + audit entries into a single chronological feed:

GET /api/v1/tasks/{id}/timeline

Returns: [{

id, type (comment|state_change|assignment|push_back|mention),

actor: { id, name, staff_code },

body/note, created_at,

metadata: { from_state, to_state, mentions, dept_name, ... }

}]

Source: UNION of TaskComment + TaskAuditEntry + TaskAssignmentLog

+ TaskRejectionLog, ordered by created_at ASC

# Phase 11 — Forward & Backward Workflow Control

## 11.1  Push Forward — Internal Tasks

POST /api/v1/tasks/{id}/forward

Body: { to_user_id: UUID, note?: string }

Auth: current assignee OR role.level >= 3

Validation: to_user_id must be in same department

Actions:

1. Create TaskAssignmentLog(assignment_type="reassign")

2. Update task.assignee_user_id = to_user_id

3. Notify new assignee: "Task forwarded to you"

4. Write audit entry

## 11.2  Push Forward — External Tasks (Department to Department)

POST /api/v1/tasks/{id}/forward-dept

Body: { to_dept_id: UUID, note?: string }

Auth: current dept manager/lead OR admin

Validation:

- task.task_scope must be "external"

- to_dept_id must be different from current dept

- current routing stage must be completed (pipeline_stage="unit_done")

Actions:

1. Close current TaskDeptRouting (is_current=FALSE, exited_at=now)

2. Create new TaskDeptRouting for to_dept_id

3. Update task.department_id = to_dept_id

4. Update task.assignee_user_id = NULL (unassigned in new dept)

5. Update task.pipeline_stage = "backlog" (resets for new dept)

6. Notify ALL members of to_dept_id

7. Notify manager of to_dept_id

8. Write audit

## 11.3  Push Backward — Within Department

POST /api/v1/tasks/{id}/push-back

Body: { to_user_id?: UUID, reason: string }

Validation: reason is required (min 10 chars)

Auth: current assignee OR role.level >= 3

Actions:

1. Create TaskRejectionLog(rejection_type="push_back", reason=reason)

2. If to_user_id provided: update assignee to that user

3. Set task.pipeline_stage = "in_progress" (back to active)

4. Set task.status = "in_progress"

5. Clear assignee_confirmed_done if was TRUE

6. Notify: previous assignee, current assignee, dept mgr, creator

7. Write audit with rejection reason stored permanently

## 11.4  Push Backward — Department to Department (External Tasks)

POST /api/v1/tasks/{id}/return-dept

Body: { reason: string }

Auth: current dept manager/lead OR admin

Validation:

- task.task_scope must be "external"

- Must have a previous routing entry to return to

Actions:

1. Get previous TaskDeptRouting entry (routing_order = current - 1)

2. Close current routing entry

3. Reactivate previous routing entry (is_current=TRUE)

4. Update task.department_id = previous dept

5. Update task.pipeline_stage = "in_progress"

6. Create TaskRejectionLog(rejection_type="dept_return")

7. Notify: current dept members, previous dept members + manager, creator

8. Notification body includes rejection reason

9. Write audit

## 11.5  Rejection Reason Permanence

All rejection reasons are:

- Stored permanently in task_rejection_logs table (never editable, never deletable)

- Included in the TaskAuditEntry note field

- Visible in the unified timeline for the task

- Visible in the department routing history

- Included in notification messages to all affected parties

# Phase 12 — Admin Task Deletion Control & Soft Delete / Recovery

## 12.1  Soft Delete Implementation

Replace the existing hard delete logic with soft delete. No task data is ever permanently removed except by explicit purge:

DELETE /api/v1/tasks/{id}

Body: { reason: string }   # required

Auth: check_permission("tasks.delete") — admin/manager only

Validation:

- reason must not be empty (min 10 chars)

- caller must have role.level >= 4 (Admin level)

Actions:

1. Set task.is_deleted=TRUE

2. Set task.deleted_at=now()

3. Set task.deleted_by=caller.id

4. Set task.deletion_reason=reason

5. Find creator's department manager (task.created_by → staff_profile → manager_user_id)

6. Notify creator's dept manager:

"Task {ticket_number} was deleted by {admin_name}"

Reason: "{reason}"

7. Write immutable AuditLog: action="task_soft_deleted"

before_state: full task snapshot

after_state: { is_deleted: true, deletion_reason: reason }

8. Return 204 No Content

## 12.2  Audit Log on Delete

The deletion audit record must contain:

- actor_id: admin who deleted

- target_type: "task"

- target_id: task UUID

- before_state: complete task snapshot (all fields, no password hash)

- after_state: { is_deleted: true, deleted_at, deleted_by, deletion_reason }

- ip_address: from request headers

- Affected department ID stored in metadata

## 12.3  Task Recovery (Restore from Soft Delete)

POST /api/v1/tasks/{id}/restore

Auth: check_permission("tasks.delete") — same admin permission

Validation: task.is_deleted must be TRUE

Actions:

1. Set task.is_deleted=FALSE

2. Clear task.deleted_at, task.deleted_by, task.deletion_reason

3. Set task.pipeline_stage="backlog" (restore to start of pipeline)

4. Notify original creator and assignee of restoration

5. Write AuditLog: action="task_restored"

## 12.4  Permanent Purge (Admin Only)

DELETE /api/v1/tasks/{id}/purge

Auth: check_permission("tasks.purge") — super-admin only

Validation: task.is_deleted must be TRUE (must soft-delete first)

Actions:

1. Hard delete the task and all related records (cascade)

2. Write immutable AuditLog: action="task_purged"

3. This action is IRREVERSIBLE

## 12.5  Default Behavior — Exclude Deleted Tasks from All Queries

Every list endpoint and GET endpoint must filter deleted tasks by default:

# In every task query, add:

.where(Task.is_deleted == False)

# Admin-only endpoint to view deleted tasks:

GET /api/v1/tasks/deleted

Auth: check_permission("tasks.delete")

Returns: tasks WHERE is_deleted=TRUE, ordered by deleted_at DESC

# Phase 13 — Audit & Governance System

## 13.1  Audit Actions Catalog — Every Action Must Be Logged

| Action | Trigger | Fields Logged |
| --- | --- | --- |
| task.created | POST /tasks | task_scope, title, dept, assignee, creator, deadline |
| task.assigned | POST /tasks/{id}/assign | assigner, assignee (old → new), dept, note |
| task.reassigned | POST /tasks/{id}/reassign | old assignee, new assignee, reason, assigner |
| task.forward | POST /tasks/{id}/forward | from_user, to_user, note |
| task.forward_dept | POST /tasks/{id}/forward-dept | from_dept, to_dept, note, routing_order |
| task.push_back | POST /tasks/{id}/push-back | actor, to_user, reason, previous pipeline_stage |
| task.return_dept | POST /tasks/{id}/return-dept | actor, from_dept, to_dept, reason |
| task.status_changed | PATCH /tasks/{id}/status | from_state, to_state, trigger_type, pipeline_stage |
| task.comment_added | POST /tasks/{id}/comments | author, type, mentions[], archive_refs[] |
| task.marked_done | POST /tasks/{id}/mark-done | assignee, timestamp, pipeline_stage=unit_done |
| task.creator_approved | POST /tasks/{id}/approve-done | creator, timestamp, pipeline_stage=archive |
| task.completion_rejected | POST /tasks/{id}/reject-done | creator, reason, pipeline_stage restored |
| task.soft_deleted | DELETE /tasks/{id} | admin, reason, full before_state snapshot |
| task.restored | POST /tasks/{id}/restore | admin, timestamp |
| task.purged | DELETE /tasks/{id}/purge | admin, timestamp, IRREVERSIBLE flag |
| task.archived_ref | @archive in creation/comment | referenced task/project IDs |
| project.auto_generated | External task creation | source_task_id, source_app, dept |
| project.pipeline_completed | All tasks archived | project_id, completion timestamp |
| dept.task_received | External task routing | from_dept, to_dept, task_id, routing_order |

## 13.2  Audit Record Structure

Each audit record uses the existing AuditLog model, extended with structured metadata:

- actor_id: UUID of user performing the action

- action: string from catalog above (e.g. "task.push_back")

- target_type: "task" | "project" | "department"

- target_id: UUID of the affected entity

- before_state: JSONB snapshot of entity before change

- after_state: JSONB snapshot of entity after change

- ip_address: from X-Forwarded-For or client.host

- tenant_id: mandatory for RLS compliance

- created_at: immutable timestamp

## 13.3  Audit Query API

GET /api/v1/audit

Existing endpoint — extend with new filter params:

Params: action, target_type, target_id, actor_id, date_from, date_to

Returns: paginated audit log entries

Auth: check_permission("audit.view")

# Phase 14 — Frontend Refactor (All Screens)

## 14.1  Task Creation Modal — Full Redesign

File: frontend/src/pages/tasks/components/NewTaskModal.tsx

The current modal is a simple flat form. It must be replaced with a dynamic routing modal that branches based on task_scope:

Step 1 — Task Scope Selection:

- Full-width modal opens with two large buttons: "Internal Task" and "External Task"

- Internal: subtitle "Assign within your department"

- External: subtitle "Route to another department (creates a project)"

Step 2A — Internal Task Form Fields:

| Field | Input Type | Behaviour |
| --- | --- | --- |
| Task Name | Text input | Required. Min 3 chars. |
| Active Status | Toggle switch | Default: active. Maps to status="new". |
| Deadline | Date picker | Required. Must be future date. |
| Created By | Read-only auto-fill | Populated from current user session. |
| Task Scope | Read-only badge "Internal" | Set in Step 1. Not editable here. |
| Assignee | Searchable dropdown | Fetches GET /tasks/staff/department. Live search while typing. Shows: name, staff code, job title. |
| Description | Textarea | Required. Min 10 chars. |
| Priority | Segmented control | Options: Critical / High / Medium / Low |
| Tags | Tag input | Comma-separated, free-form. |
| @archive reference | Autocomplete trigger | Type "@archive" to open archive search popover. Attach up to 5 references. |

Step 2B — External Task Form Fields:

| Field | Input Type | Behaviour |
| --- | --- | --- |
| Task Name | Text input | Required. Becomes project name. |
| Target Department | Searchable dropdown | Fetches GET /org/departments. All departments shown. Autocomplete. Required. |
| Deadline | Date picker | Required. Sets project due_date. |
| Description | Textarea | Required. Min 10 chars. |
| Priority | Segmented control | Critical / High / Medium / Low. |
| @archive reference | Autocomplete trigger | Same as internal. |

After submission of external task: show success modal: "External task created. Project PRJ-YYYY-NNNN automatically generated and assigned to [Dept Name]."

## 14.2  Archive Search Popover Component

File: frontend/src/components/tasks/ArchiveSearchPopover.tsx

- Triggers when user types "@archive" in task creation form or comment box

- Opens an inline popover with a search input

- Debounced search (300ms) calls GET /api/v1/tasks/archive/search?q={query}

- Displays results as cards: ticket number, title, dept, archived date

- Click to select: attaches reference to task/comment

- Selected references shown as removable chips below the input

- Empty state: "No archived tasks/projects match your search"

## 14.3  Task Detail Page — Enhanced

File: frontend/src/pages/tasks/TaskDetailPage.tsx

Refactor to include all new workflow controls:

- Pipeline Stage Rail: 5-stage visual rail (Backlog → In Progress → Review → Unit Done → Archive) showing current stage highlighted

- Workflow Actions Panel: context-aware buttons based on current user's role and task state

- Dual Approval Status Widget: shows both approval steps with status (pending/approved)

- Routing History Tab: shows dept routing history from TaskDeptRouting + audit trail

- Unified Timeline Tab: comments + state changes + assignments in chronological order

- @mention autocomplete: typing @ in comment box opens user selector

- @archive autocomplete: typing @archive opens archive search popover

## 14.4  Workflow Actions Panel — Context-Aware Buttons

| Button | Visible When | Action |
| --- | --- | --- |
| Mark as Done | Current assignee + not yet marked done | POST /tasks/{id}/mark-done → sets Unit Done stage |
| Approve Completion | Creator + assignee marked done | POST /tasks/{id}/approve-done → archives task |
| Reject Completion | Creator + assignee marked done | POST /tasks/{id}/reject-done → shows reason input |
| Forward to Staff | Internal + assignee/manager | Opens staff selector → POST /tasks/{id}/forward |
| Push Back | Assignee / manager / any authorized | Opens reason input → POST /tasks/{id}/push-back |
| Forward to Dept | External + dept manager/admin | Opens dept selector → POST /tasks/{id}/forward-dept |
| Return to Dept | External + dept manager/admin | Opens reason input → POST /tasks/{id}/return-dept |
| Escalate | Any task participant | Opens note input → POST /tasks/{id}/escalate |
| Delete Task | Admin only | Opens mandatory reason modal → DELETE /tasks/{id} |
| Restore Task | Admin + task is deleted | POST /tasks/{id}/restore |

## 14.5  Projects Module — Read-Only Refactor

File: frontend/src/pages/projects/ProjectsPage.tsx

- Remove "Create Project" button entirely

- Replace with banner: "Projects are automatically generated from External Tasks. Go to Tasks to create a new workflow."

- Add "Create External Task" quick-action button that opens NewTaskModal with External pre-selected

- Project list now shows: ticket number, source task reference, auto-generated badge, current pipeline stage, dept name

- Filter by: department, pipeline status, date range, source app

## 14.6  Department Inbox View

File: frontend/src/pages/tasks/DeptInboxPage.tsx (new file)

- Visible only to users with role.level >= 3 (managers/leads)

- Shows unassigned external tasks routed to their department

- Each card shows: task title, ticket number, origin (who sent it), deadline, priority

- Action button per card: "Assign to Staff" → opens searchable staff selector

- Quick stats: total pending, oldest task age, overdue count

## 14.7  Notification Bell — Enhanced

File: frontend/src/layouts/Topbar.tsx + frontend/src/pages/notifications/NotificationsPage.tsx

- Group notifications by category: Task Activity / Mentions / Approvals / Dept Transfers / System

- Category-colored left border on each notification card

- Clickable: navigates to relevant task/project

- Mark-all-read button per category

- 30-second polling already exists — keep it

# Phase 15 — Integration Triggers (External App Sources)

## 15.1  External App → Task → Project Pipeline

The following Opsyn modules can generate projects through the task engine by calling POST /api/v1/tasks/from-app/{source_app}:

| Source App | Trigger Event | External Task Generated | Project Source Label |
| --- | --- | --- | --- |
| Sales App | lead.won webhook received | title="Sales Project: {lead_name}", dept=sales_dept | source_app="sales" |
| HR App | staff.hired, org.restructure | title="HR Initiative: {event_type}", dept=hr_dept | source_app="hr" |
| Field App | outage.detected, field.survey | Links to existing OutageIncident; creates parallel project | source_app="field" |
| Inventory App | stock.critical, procurement.needed | title="Procurement: {item}", dept=procurement_dept | source_app="inventory" |
| Integration App | Webhook from any external system | Payload mapped to CreateTaskRequest | source_app="integration" |
| SmartOLT | OLT alarm (already implemented) | Links OutageIncident.linked_task_id (already wired) | source_app="smartolt" |

## 15.2  Webhook Handler Update

Update the existing webhook domain handlers in app/modules/webhooks/router.py to use the new task engine instead of creating projects directly:

# Before (existing):

# Sales handler creates Project directly

project = Project(name=lead_name, ...)

# After (new):

task_payload = CreateTaskRequest(

title=f"Sales Project: {lead_name}",

task_scope="external",

department_id=sales_dept_id,

deadline=str(due_date),

description=f"Lead converted: {lead_name}",

source_app="sales",

)

task, project = await task_workflow_service.create_external_task(

db, task_payload, system_user

)

# Phase 16 — QA / Testing & Deployment Checklist

## 16.1  Backend Test Suite — Per Phase

| Phase | Test File | Key Test Cases |
| --- | --- | --- |
| 1 | tests/integration/test_migrations.py | All 8 migrations apply cleanly; rollback works; no FK violations |
| 2 | tests/unit/test_task_service.py | create_internal_task validates dept scoping; create_external_task generates project; ticket numbers unique |
| 3 | tests/integration/test_internal_workflow.py | Assignee must be in same dept; forward/push-back permission enforcement; escalation notification fired |
| 4 | tests/integration/test_project_automation.py | External task → project auto-created; project.source_task_id set; pipeline auto-started if template exists |
| 5 | tests/integration/test_assignment.py | Only manager/lead can assign dept tasks; TaskAssignmentLog created; unassigned inbox correct |
| 6 | tests/unit/test_notifications.py | notify_department sends to all active members; mentions parsed correctly; push-back notifies all 4 recipients |
| 7 | tests/unit/test_pipeline_stages.py | STATUS_TO_PIPELINE_STAGE mapping correct; pipeline sync runs on every status change |
| 8 | tests/integration/test_dual_approval.py | Cannot archive without both approvals; rejection resets stage; project completes when all tasks archived |
| 9 | tests/integration/test_archive_search.py | FTS index returns correct results; @archive parse extracts ticket refs; ArchiveReference records created |
| 12 | tests/integration/test_soft_delete.py | Soft delete hides task from all list queries; restore reverses all fields; purge is permanent; audit logged |
| 13 | tests/integration/test_audit.py | Every workflow action produces AuditLog; before/after state correct; immutable (no update/delete) |

## 16.2  Frontend QA Checklist

- NewTaskModal — scope selector renders; internal shows dept staff only; external shows all departments

- External task submission — success modal shows project ticket number

- @archive trigger — popover opens on "@archive" in task form and comment box; search debounced 300ms

- Mention autocomplete — "@" in comment box shows user list; notification fires on submit

- Department Inbox — visible to managers; assign button triggers staff selector; disappears when assigned

- Task Detail — pipeline stage rail shows correct active stage; workflow buttons context-sensitive

- Dual approval — Mark Done button visible to assignee only; Approve/Reject visible to creator only

- Projects page — no Create button; auto-generated badge on projects; source task link works

- Notifications — category grouping renders; unread count updates every 30s; click navigates to task

- Admin delete — reason field mandatory; confirmation modal; task disappears from list; restored via admin panel

## 16.3  Deployment Checklist

- Run migrations in order: 0043 → 0044 → 0045 → 0046 → 0047 → 0048 → 0049 → 0050

- Verify: alembic current → head should be 0050_project_source_task

- Run: python -m py_compile on all new/modified .py files

- Run: cd frontend && npx vite build — zero TypeScript errors expected

- Run full test suite: pytest backend/tests/ -x -q

- Start services: docker compose up --build opsyn_backend opsyn_celery opsyn_celery_beat

- Add new Celery beat task to celery_app.py: tasks.send_deadline_reminders — 86400s (daily)

- Smoke test: POST /api/v1/tasks (internal) → 201; POST /api/v1/tasks (external) → 201 + project created

- Smoke test: POST /tasks/{id}/mark-done → 200; POST /tasks/{id}/approve-done → archived

- Smoke test: GET /tasks/archive/search?q=test → results array (even if empty)

- Smoke test: DELETE /tasks/{id} → 204; GET /tasks/{id} → 404 (hidden); GET /tasks/deleted → shows deleted task

- Verify audit log: GET /api/v1/audit?target_type=task → shows all new action types

## 16.4  Rollback Plan

If any phase fails in production:

- Migrations 0043–0050: all use ALTER TABLE ADD COLUMN and CREATE TABLE (no data modification) — safe to rollback with alembic downgrade -1 per step

- Backend code: all new functionality is in new endpoints and service methods. Existing endpoints are extended but backward-compatible.

- Frontend: NewTaskModal is a new component. If it fails, the old modal can be temporarily restored.

- No existing API contracts are broken — all new fields are additive. Old clients continue to work.

Opsyn Enterprise Workflow Engine — Implementation Plan · Phase 5 · May 2026 · Powered by SlimTech